| Objectives | To find and remove software defects in work products as early as possible in the development process. To improve the quality of work products, reduce cost, improve team knowledge and efficiency, and to ensure the work product is ready for the next step in the development life cycle. To provide an easy-to-use process which complies with all NPR 7150.2A: NASA Software Engineering Requirements pertaining to Software Peer Reviews/Inspections. |
| --- | --- |
| Approval | _____________________________________ ______________ Deputy Center Director Date |
| Scope | This procedure applies to Software Peer Reviews/Inspections performed by LPR-7150.2A software Classes A, B, C, and safety critical software Classes C thru E. This procedure is invoked by following: Procedure XXXX: Class A thru E and Safety Critical Software and Procedure XXXX: Class C. NOTE: There is a “Peer Review Toolkit” that is fully compliant with NPR 7150.2A requirements pertaining to Software Peer Reviews/Inspections and that toolkit is an approved equivalent alternative to following this procedure. The “Peer Review Toolkit” with procedural instructions included can be found at URL: http://sw-eng.larc.nasa.gov/process/docslistnew.cfm |
| Training & Assistance | For answers to questions pertaining to this procedure, or training on this procedure leave a voicemail at: 757-864-6732 or send an email to: larc-dl-support-sepg-help NASA peer review/inspection training is offered by the NASA Headquarters Office of Chief Engineer. |
| Table of Contents | Section 1: Benefits Of Using Software Peer Reviews/Inspections 1 Section 2: How To Perform Software Peer Reviews/Inspections 2 QUICK REFERENCE GUIDE 2 |
| Records List | Inspection Announcement Individual Preparation Log Inspection Defect List Detailed Inspection Report Inspection Summary Report |

# Benefits Of Using Software Peer Reviews/Inspections

Peer reviews/inspections have proven over time to be one of the most effective practices available for finding and fixing defects and ensuring quality products and on-time deliveries. Many studies have demonstrated their benefits, both within NASA and across industry. Peer reviews/inspections improve quality by removing defects and also reduce cost. The studies have shown that the rework effort saved not only pays for the effort spent on inspections, but also provides additional cost savings on the project. By removing defects at their origin (e.g., requirements and design documents, test plans and procedures, software code, etc.), inspections prevent defects from propagating through multiple phases and work products, and reduce the overall amount of rework necessary on projects. In addition, improved team efficiency is a side-effect of peer reviews/inspections (e.g., by improving team communication, more quickly bringing new members up to speed, and educating project members about effective development practices). Checklists are heavily utilized in peer reviews/inspections to improve the quality of the review.

# How To Perform Software Peer Reviews/Inspections

Software peer reviews/inspections are held within development phases, between milestone reviews, on completed products or completed portions of products. The results of peer reviews/inspections can be reported at milestone reviews. Figure 1 shows a diagram of the peer review/inspection stages and the text below the figure explains how to perform each of the stages.

Before beginning the planning stage of the peer review/inspection process, it is recommended that the Moderator review the “Planning Inspection Schedule and Estimating Staff Hours,” “Guidelines for Successful Inspections,” and “10 Basic Rules of Inspections” in the Quick Reference Guide at the end of this procedure.

Planning1

The Moderator of the peer review/inspection performs the following activities:

Establish peer review/inspection readiness criteria (e.g., the document to be reviewed has been spell checked, there are no widow or orphan off-page connectors in the design, the code has been successfully compiled without errors, and the product conforms to project standards). [SWE-088.b]

Establish peer review/inspection completion criteria (e.g., the readiness criteria are still met and the Follow-up stage has been successfully completed). [SWE-088.b]

Determine whether peer review/inspection readiness criteria have been met. [SWE-088.b]

Determine whether an overview of the product is needed.

Select the peer review/inspection team and assign roles based on the “Roles of Participants” defined in the Quick Reference Guide below. [SWE-088.d] Inspectors/Reviewers are peers representing areas of the life cycle affected by the material being reviewed and therefore have a vested interest in the work product.

Determine if the size of the product is within the prescribed guidelines for the type of inspection (see the “Meeting Rate Guidelines” in the Quick Reference Guide below for guidelines on the optimal number of pages or lines of code to inspect for each type of inspection). If the product exceeds the prescribed guidelines, break the product into parts and inspect each part separately. It is highly recommended that the peer review/inspection meeting not exceed 2 hours so the product should be broken down into parts that can be covered in that amount of time.

Schedules the overview (if one is needed).

Schedule peer review/inspection meeting time and place.

Prepare and distribute the Inspection Announcement2 and package. Include in the package the product to be reviewed, reference materials relevant to the review, the Individual Preparation Log2 (to be completed by each Inspector /Reviewer), and the appropriate checklist for the peer review/inspection (see URL: http://sw-eng.larc.nasa.gov/process/documents/wddocs/PeerReviewInspectionChecklistsR2V1.doc for appropriate checklist). [SWE-088.a] [SWE-119.a] [SWE-119.c]

Record total time spent in Planning*.  [SWE-119.b]

Overview Meeting1

Moderator runs the meeting and the Author presents background information to the Inspectors/Reviewers.

Record total time spent in the Overview*. [SWE-119.b]

Peer review/inspection Preparation1

Inspectors review the checklist definitions of defects. [SWE-088.a]

Inspectors examine materials for understanding and possible defects and record defects on the Individual Preparation Log2. [SWE-088.c]

Inspectors prepare for assigned role in peer review/inspection.

Inspectors complete and turn in the Individual Preparation Log2 to the Moderator. [SWE-119.b]

The Moderator reviews the Individual Preparation Logs and makes a “Go/No Go” decision to hold the inspection meeting.

Record total time spent in the Preparation*. [SWE-119.b]

Peer review/Inspection Meeting1

The Moderator introduces the participants and identifies their peer review/inspection roles.

The Reader presents the work products to the peer review/inspection team in a logical and orderly manner.

Inspectors/Reviewers find major and minor defects (for definitions of major and minor, see the “Severity” section of the Quick Reference Guide) and classify defects by severity, type, and optionally by category (see “Classification of Defects” in the Quick Reference Guide). [SWE-119.d]

The Recorder documents the description of the major and minor defects on the Inspection Defect List2 and also records the defect’s severity (major or minor), type, and optionally the category.  [SWE-088.c] [SWE-119.d] [SWE-119.f]

Open issues/action items are assigned to Inspectors/Reviewers if irresolvable issues arise. [SWE-088.c]

The Moderator assigns writing of change requests/problem reports/waivers (if needed). [SWE-088.c]

Steps 2 through 6 are repeated until the review of the product is completed.

Summarize the number of defects, defect severities (major or minor), defect types, and optionally defect categories on the Detailed Inspection Report2. [SWE-119.d]

Determine the need for a re-inspection or third-hour. [SWE-119.e]

Optional: Trivial defects (e.g., redlined documents) can be given directly to the Author at the meetings end.

The Moderator obtains an estimate for rework time and completion date from the Author, and does the same for open issues/action items if appropriate.  [SWE-088.c]

Record total time spent in the peer review/inspection meeting*.  [SWE-119.b]

Third-hour1

Complete assigned open issues/action items and provide information to the Author. [SWE-088.c]

Attend Third-hour meeting at Author’s request.

Provide time spent in Third-hour to the Moderator*. [SWE-119.b]

Rework1

All major defects noted in the Inspection Defect List are resolved by the Author. [SWE-088.c]

Minor and trivial defects (which would not result in faulty execution) are resolved at the discretion of the Author as time and cost permit.

The Author tracks the total time spent in the Rework. [SWE-119.b]

Follow-up1

The Moderator ensures that the resolution to all open issues/action items has been documented on the Detailed Inspection Report and that change requests/problem reports/waivers have been written. [SWE-088.b]  [SWE-088.c]

The Moderator verifies the completion criteria for the peer review are met. [SWE-088.b]

The Moderator (or an Inspector/Reviewer designated by the moderator) verifies all major defects and open issues/action items determined to be major defects have been corrected. [SWE-088.b] [SWE-088.c]

The Moderator verifies that no new defects have been inserted by any of the corrections that have been performed. [SWE-088.b] [SWE-088.c]

The Moderator records the total time spent in Rework and Follow-up*. [SWE-119.b]

The Moderator completes and distributes the Inspection Summary Report2. [SWE-089] [SWE-119]

The Moderator files the Software Peer Review/Inspection Report package (i.e., the package includes the Inspection Announcement, Inspection Defect List, Detailed Inspection Report, and Inspection Summary Report). [SWE-089] [SWE-119]

Return back to “Planning” stage above if the product needs re-inspection. [SWE-119.e]

* The Moderator records the time on the Inspection Summary Report2. [SWE-119.b]

End Notes:

1. The Instructional Handbook for Formal Inspections provides more detailed guidance and instructions on how to perform each of the above stages of peer reviews/inspections (see URL: http://sw-eng.larc.nasa.gov/process/documents/pdfdocs/inspection.pdf ).

2. A Microsoft Word version of the forms referenced in the above stages is provided under “Peer Review / Inspection Forms” at URL:  http://sw-eng.larc.nasa.gov/process/docslistnew.cfm). Detailed instructions for completing each form are included. This file includes the Inspection Announcement, Individual Preparation Log, Inspection Defect List, Detailed Inspection Report, and the Inspection Summary Report. Note: Alternate equivalent forms may be used to record the peer review/inspection information if they have been reviewed by the author of this procedure for compliance with NPR 7150.2A: NASA Software Engineering Requirements.

# Text boxes

SOFTWARE PEER REVIEW / INSPECTION PROCEDURE

Procedure XXXX

Revision A: ED

Expires: XX/XX/20XX

ProcedureXXXX

Revision A: ED

Expires: XX/XX/20XX

PREPARATION

INSPECTION

MEETING

FOLLOW-UP

Moderator

Moderator

Moderator

REWORK

Author

Moderator

Inspectors

Inspectors

Author

Inspectors

Author

THIRD HOUR

Moderator

Inspectors

Others

Reader

Recorder

SYMBOLS

=  PROCESS STAGE

=  PERSON

=  STAGE TRANSITION

=  FORM

INSPECTION

SUMMARY

REPORT

INSPECTION

DEFECT

LIST

OVERVIEW

MEETING

DETAILED

INSPECTION

REPORT

INDIVIDUAL

PREPARATION

LOGS

INSPECTION

ANNOUN-

CEMENT

Author

Author

Moderator

PLANNING

Author

= OPTIONAL STAGE

Figure 1.  The Formal Inspection Process

Procedure XXXX

Revision A: ED

Expires: XX/XX/20XX

|  | Types of Inspections |
| --- | --- |
| SY1 | System Requirements |
| SY2 | System Design |
| SU1 | Subsystem Requirements |
| SU2 | Subsystem Design |
| R0 | Functional Design |
| R1 | Software Requirements |
| I0 | Architectural Design |
| I1 | Detailed Design |
| I2 | Source Code |
| IT1 | Test Plan |
| IT2 | Test Procedures & Functions |
| SDP | Software Development or Mgt Plan |
| SCMP | Software Configuration Mgt Plan |
| SMP | Software Maintenance Plan |
| SAP | Software Assurance Plan |
| SSP | Software Safety Plan |

QUICK REFERENCE GUIDE

4

- author

prep. time

= 1 to 3

hours

staff hours

# inspectors

= 2 hours x

staff hours

(Author & Moderator)

# inspectors

= 2 hours x

staff hours

# inspectors

= 1 hour x

staff hours

(Author & Moderator)

(All inspectors)

(All inspectors)

(Use on approx. 6 % of total inspections.)

(Author)

6

3

= 5 to 20

hours

staff hours

INSPECTION  MEETING

OVERVIEW MEETING

hours

= 1 to 3

staff hours

10

9

5

2

FOLLOW-UP

REWORK

PREPARATION

PLANNING

1

Based on JCK/LLW/SSP/HS: 10/92

THIRD HOUR

Planning Inspection Schedule* and Estimating Staff Hours

# inspectors

(Use on approx. 17% of total inspections.)

= 0.5 hour x

staff hours

- 1 day minimum

- 5 day minimum, when included

- 3 to 5 day minimum for inspectors to fit preparation time into normal work schedule

- 3 to 5 day minimum for inspectors to fit preparation time into normal work schedule

- 4 hour minimum prior to inspection meeting

- Immediate:  Rework can begin as soon as inspection meeting ends

- 1 day recommended

- Minimum possible time

- 1 week maximum from end of Inspection Meeting

- 2 week maximum

TRANSITION TIMES**

Meeting Length

• Overview*   0.5 to 1 Hrs

• Inspection   2 Hrs Max.

• Third Hour  1 to 2 Hrs

*

*Author Preparation for Overview:

3 to 4 Hrs over 3 to 5 working days

7

8

Classification of Defects:

Severity

Major

- An error which would cause a malfunction or prevents attainment of an expected or specified result.

- Any error which would in the future result in an   approved change request or failure report.

Minor

- A violation of standards, guidelines, or rules, which would not result in a deviation from requirements if not corrected, but could result in difficulties in terms of operations, maintenance, or future development.

Trivial

- Editorial errors such as spelling, punctuation, and grammar which do not cause errors or change requests. Recorded only as red-lines. Presented directly to author at the end of Inspection Meeting.

Author is required to correct all major defects  and should correct minor and trivial defects as time and cost permit.

Category

•  Missing          •  Wrong           •  Extra

Type

Types of defects are derived from headings on checklist used for the inspection. Defect types can be standardized across inspections from all phases of the life cycle. A suggested standard set of defect types are:

| Clarity Completeness Compliance Consistency Correctness / Logic Data Usage Fault Tolerance Functionality | Interface Level of Detail Maintainability Performance Reliability Testability Traceability Other |
| --- | --- |

EXAMPLE

The following is an example of a defect classification that would be recorded on the Inspection Defect List:

SYMBOLS

=  TIME REFERENCE

=  STAGE TRANSITION

=  PROCESS STAGE

=  OPTIONAL STAGE

Meeting* Rate Guidelines

for Various Inspection Types

| Type | Inspection Meeting |
| --- | --- |
|  | Target per 2 Hrs | Range per 2 Hrs |
| R0 | 20 Pages | 10 to 30 Pages |
| R1 | 20 Pages | 10 to 30 Pages |
| I0 | 30 Pages | 20 to 40 Pages |
| I1 | 35 Pages | 25 to 45 Pages |
| I2 | 500 Lines of Source Code** | 400 to 600 Lines of Source Code** |
| IT1 | 30 Pages | 20 to 40 Pages |
| IT2 | 35 Pages | 25 to 45 Pages |

*  Assumes a 2 hour meeting. Scale down planned meeting

duration for shorter work products.

** Flight Software and other highly complex code segments

should proceed at about half this rate.

Guidelines for Successful Inspections

- Train moderators, inspectors & managers

- No more than 25% of developers' time should be devoted to inspections

- Inspect 100% of  work product

- Be prepared

- Share responsibility for work product quality

- Be willing to associate and communicate

- Avoid judgmental language

- Do not evaluate author

- Have at least one positive & negative input

- Raise issues; don't resolve them

- Avoid discussions of style

- Stick to standard or change it

- Be technically competent

- Record all issues in public

- Stick to technical issues

- Distribute inspection documents as soon as possible

- Let author determine when work product is ready for inspection

- Keep accurate statistics

**  Entire inspection process should be completed from start to finish within a 3-week period.

*   Historically, complete inspections have averaged 30.5 total staff hours for 5-person teams.

Roles of Participants

Moderator

Responsible for conducting inspection process and collecting inspection data. Plays key role in all stages of process except rework. Required to perform special duties during an inspection in addition to inspector's tasks.

Inspectors

Responsible for finding defects in work product from a general point of view, as well as defects which affect their area of expertise.

Author

Provides information about work product during all stages of process. Responsible for correcting all major defects and any minor and trivial defects which cost and schedule permit. Performs duties of an inspector.

Reader

Guides team through work product during inspection meeting. Reads or paraphrases work product in detail. Should be an inspector from same (or next) life cycle phase as author. Performs duties of an inspector in addition to reader's role.

Recorder

Accurately records each defect found during inspection meeting on  INSPECTION DEFECT LIST.  Performs duties of an inspector in addition to recorder's role.

10 Basic Rules of Inspections:

- Inspections are carried out at a number of points inside phases of the life cycle. Inspections are not substitutes for milestone reviews.

- Inspections are carried out by peers representing areas of life cycle affected by material being inspected (usually limited to 6 or fewer people). All inspectors should have a vested interest in the work product.

- Management is not present during inspections. Inspections are not to be used as a tool to evaluate workers.

- Inspections are led by a trained moderator.

- Trained inspectors are assigned roles.

- Inspections are carried out in a prescribed series of steps.

- Inspection Meeting is limited to 2 hours.

- Checklists of questions are used to define the task and to stimulate defect finding.

- Material is covered during Inspection Meeting within an optional page rate which has been found to give maximum error finding ability.

- Statistics on number of defects, types of defects, and time expended by engineers on inspections are kept.

Based on:  JCK/LLW/SSP/HS: 10/92

Origin

Data Usage

X

X

Major Defect

Missing

Open Issue

Extra

Minor Defect

Wrong

Type

Line 169 -- While counting the number of leading spaces in variable NAME, the wrong "I" is used to calculate "J".

Classification

Description