# Text boxes

- 1 day minimum

- 5 day minimum, when included

- 3 to 5 day minimum for inspectors to fit preparation time into normal work schedule

- 3 to 5 day minimum for inspectors to fit preparation time into normal work schedule

- 4 hour minimum prior to inspection meeting

- Immediate:  Rework can begin as soon as inspection meeting ends

- 1 day recommended

- Minimum possible time

- 1 week maximum from end of Inspection Meeting

- 2 week maximum

1

PLANNING

PREPARATION

REWORK

FOLLOW-UP

Planning Inspection Schedule* and Estimating Staff Hours

THIRD HOUR

(Use on approx. 17% of total inspections.)

2

5

8

9

10

TRANSITION TIMES**

staff hours

= 1 to 3

hours

OVERVIEW MEETING

INSPECTION  MEETING

staff hours

= 5 to 20

hours

3

6

**  Entire inspection process should be completed from start to finish within a 3-week period.

staff hours

= 0.5 hour x

# inspectors

(Author)

*   Historically, complete inspections have averaged 30.5 total staff hours for 5-person teams.

(Use on approx. 6 % of total inspections.)

(All inspectors)

(All inspectors)

SYMBOLS

=  TIME REFERENCE

=  STAGE TRANSITION

=  PROCESS STAGE

=  OPTIONAL STAGE

(Author & Moderator)

Moderator)

staff hours

= 1 hour x

# inspectors

staff hours

= 2 hours x

# inspectors

(Author & Moderator)

staff hours

= 2 hours x

# inspectors

staff hours

= 1 to 3

hours

Meeting Length

• Overview*   0.5 to 1 Hrs

• Inspection   2 Hrs Max.

• Third Hour  1 to 2 Hrs

*

*Author Preparation for Overview:

3 to 4 Hrs over 3 to 5 working days

- author

prep. time

7

4

|  | Types of Inspections |
| --- | --- |
| SY1 | System Requirements |
| SY2 | System Design |
| SU1 | Subsystem Requirements |
| SU2 | Subsystem Design |
| R0 | Functional Design |
| R1 | Software Requirements |
| I0 | Architectural Design |
| I1 | Detailed Design |
| I2 | Source Code |
| IT1 | Test Plan |
| IT2 | Test Procedures & Functions |
| SDP | Software Development or Mgt Plan |
| SCMP | Software Configuration Mgt Plan |
| SMP | Software Maintenance Plan |
| SAP | Software Assurance Plan |
| SSP | Software Safety Plan |
|  | Types of Inspections |
| SY1 | System Requirements |
| SY2 | System Design |
| SU1 | Subsystem Requirements |
| SU2 | Subsystem Design |
| R1 | Software Requirements |
| I0 | Architectural Design |
| I1 | Detailed Design |
| I2 | Source Code |
| IT1 | Test Plan |
| IT2 | Test Procedures & Functions |

QUICK REFERENCE

GUIDE

Peer Reviews/Inspections

Based on JCK/LLW/SSP/HS: 10/92

Classification of Defects:

Severity

Major

- An error which would cause a malfunction or prevents attainment of an expected or specified result.

- Any error which would in the future result in an   approved change request or failure report.

Minor

- A violation of standards, guidelines, or rules, which would not result in a deviation from requirements if not corrected, but could result in difficulties in terms of operations, maintenance,   or future development.

Trivial

- Editorial errors such as spelling, punctuation, and grammar which do not cause errors or change requests. Recorded only as red-lines. Presented directly to author at the end of Inspection Meeting.

Author is required to correct all major defects  and should correct minor and trivial defects as  time and cost permit.

Category

•  Missing          •  Wrong           •  Extra

Type

Types of defects are derived from headings on checklist used for the inspection. Defect types can be standardized across inspections from all phases of the life cycle. A suggested standard set of defect types are:

| Clarity Completeness Compliance Consistency Correctness / Logic Data Usage Fault Tolerance Functionality | Interface Level of Detail Maintainability Performance Reliability Testability Traceability Other |
| --- | --- |

EXAMPLE

The following is an example of a defect classification that would be recorded on the Inspection Defect List:

Description

Classification

Type

Wrong

Minor Defect

Extra

Open Issue

Missing

Major Defect

X

X

Data Usage

Origin

Line 169 -- While counting the number of leading spaces in variable NAME, the wrong "I" is used to calculate "J".

Meeting* Rate Guidelines

for Various Inspection Types

| Type | Inspection Meeting |
| --- | --- |
|  | Target per 2 Hrs | Range per 2 Hrs |
| R0 | 20 Pages | 10 to 30 Pages |
| R1 | 20 Pages | 10 to 30 Pages |
| I0 | 30 Pages | 20 to 40 Pages |
| I1 | 35 Pages | 25 to 45 Pages |
| I2 | 500 Lines of Source Code** | 400 to 600 Lines of Source Code** |
| IT1 | 30 Pages | 20 to 40 Pages |
| IT2 | 35 Pages | 25 to 45 Pages |

*  Assumes a 2 hour meeting. Scale down planned meeting

duration for shorter work products.

** Flight Software and other highly complex code segments

should proceed at about half this rate.

Guidelines for Successful Inspections

- Train moderators, inspectors & managers

- No more than 25% of developers' time should be devoted to inspections

- Inspect 100% of  work product

- Be prepared

- Share responsibility for work product quality

- Be willing to associate and communicate

- Avoid judgmental language

- Do not evaluate author

- Have at least one positive & negative input

- Raise issues; don't resolve them

- Avoid discussions of style

- Stick to standard or change it

- Be technically competent

- Record all issues in public

- Stick to technical issues

- Distribute inspection documents as soon as possible

- Let author determine when work product is ready for inspection

- Keep accurate statistics

Roles of Participants

Moderator

Responsible for conducting inspection process and collecting inspection data. Plays key role in all stages of process except rework. Required to perform special duties during an inspection in addition to inspector's tasks.

Inspectors

Responsible for finding defects in work product from a general point of view, as well as defects which affect their area of expertise.

Author

Provides information about work product during all stages of process. Responsible for correcting all major defects and any minor and trivial defects which cost and schedule permit. Performs duties of an inspector.

Reader

Guides team through work product during inspection meeting. Reads or paraphrases work product in detail. Should be an inspector from same (or next) life cycle phase as author. Performs duties of an inspector in addition to reader's role.

Recorder

Accurately records each defect found during inspection meeting on  INSPECTION DEFECT LIST.  Performs duties of an inspector in addition to recorder's role.

10 Basic Rules of Inspections:

- Inspections are carried out at a number of points inside phases of the life cycle. Inspections are not substitutes for milestone reviews.

- Inspections are carried out by peers representing areas of life cycle affected by material being inspected (usually limited to 6 or fewer people).       All inspectors should have a vested interest in the work product.

- Management is not present during inspections. Inspections are not to be used as a tool to evaluate workers.

- Inspections are led by a trained moderator.

- Trained inspectors are assigned roles.

- Inspections are carried out in a prescribed series of steps.

- Inspection Meeting is limited to 2 hours.

- Checklists of questions are used to define task and  to stimulate defect finding.

- Material is covered during Inspection Meeting within an optional page rate which has been found to give maximum error finding ability.

- Statistics on number of defects, types of defects, and time expended by engineers on inspections are kept.

Based on:  JCK/LLW/SSP/HS: 10//92