XYZ Example Project Documentation

| Table of Contents | Preface (Optional) 1 Appendix A: Software Documentation Requirements 2 Appendix A1: Software Management Plan (SMP) 3 Appendix A2: Software Configuration Management Plan (CMP) 7 Appendix A3: Software Test Plan 8 Appendix A4: Software Requirements Specification 9 Appendix A5: Software Design Description 11 Appendix A6: Software Version Description 12 Appendix B: Plan Exemptions 13 Appendix C: LaRC Compliance Matrix for Class D Sw (not Safety Critical) 14 |
| --- | --- |

EXAMPLE NOTE: The Preface section is optional. It contains informative text about the project that may be added to the front of the SMP.

# Preface (Optional)

P1. Purpose

The purpose of this document is to provide a Class D Software Management Plan (SMP) for the non-safety-critical XYZ Example Project that is in compliance with LPR 7150.2, LaRC Software Engineering Requirements and LMS-CP-7150.5, Class D Software requirements.

The major goals for this Software Management Plan are:

(1)To describe what products and services will be delivered as part of XYZ Example Project.

(2)To define who is responsible for producing the products, what are the project stakeholders’ responsibilities, and how their involvement will be monitored.

(3)To describe the schedule for completing the effort.

(4)To specify the estimated resources needed (cost and/or effort) to produce the software, as a function of time.

(5)To describe how and where the work will be carried out.

(6)To reach a mutual understanding and agreement with the customer Thomas Jefferson and other stakeholders on items (1) through (5).

(7)To specify the integration and delivery processes, and the acceptance/success criteria.

(8)To establish confidence that the work has been rationally thought through, that the plan is credible, and that there will be processes to detect and react to project success threats early.

P2. Scope

This plan applies to the XYZ Example Project non-safety-critical Class D software development, maintenance, and management activities that are performed by or for Langley (hereafter referred to as the project). This includes new software development and modifications to existing software. This plan applies to both the software products and the associated data. This plan complies with the pretailored requirements from NASA-STD-8739.8, Software Assurance Standard for Class D; and Appendix A1, Software Management Plan.

The expected initial use will be in NASA Langley’s XYZ Facility.

P.3 Applicable Documents

| LPR 7150.2 | LaRC Software Engineering Requirements |
| --- | --- |
| LMS-CP-7150-5 | Class D Software |

Appendices from LMS-CP-7150.5 Class D SoftwareCP_7150-5_130514_A.doc

# Appendix A: Software Documentation Requirements

- The project completes the subappendices (Appendix A1 through A6) of this Appendix.

The subappendices specify the required content of software documents, but the format and style of the documents are left up to the project (e.g., Branch template or Wiki can be used, or the requirements may be embedded in branch procedures such as a Configuration Management Branch Procedure).

As long as the required content is addressed, subappendices can be combined or requirements within a subappendix can be rolled out as a separate document.

If the software activities are part of a larger/parent project, content requirements in Appendix A1 through A6 can be fulfilled by the parent project documentation if the required content is fully addressed.

In Appendix A1 through A6, text in black is required; software activities shall fully comply with statements in black text unless a request for tailoring is documented in the Compliance Matrix (specified in Appendix C) and approved following LPR 7150.2, Section 2. [SWE-139] Text in gray is contextual information that provides further description or examples to help clarify the requirement or additional items (recommended by industry standards or NASA NPR) to be included in the document.

For the reader’s convenience in completing the following subappendices, an electronic Microsoft Word version of Appendix A1 through A6 and Appendix C is provided in the “Appendices for LMS-CP-7150.5: Class D Software” at: https://sites-e.larc.nasa.gov/sweng/supporting-products/ .

The project shall clearly note “Not Applicable” document content requirements as “NA” in both the document and the project’s Compliance Matrix (specified in Appendix C); only those requirements marked with an asterisk  “*” in Appendix A1 through A6 may be denoted as “NA” without required approval via LPR 7150.2. The omission or modification of document content requirements without an asterisk does require approval following LPR 7150.2, Section 2, Tailoring and Waivers.

Specific content within the subappendices (Appendix A1 through A6) may not be applicable for every project.

The decision(s) to make document content requirement items not applicable (NA) may be reviewed by external organizations (e.g., Mission Assurance Branch, Headquarters Office of Safety and Mission Assurance auditors, and Headquarters Office of Chief Engineer auditors).  [NPR 7150.2A:Chapter 5 modified] For the benefit of reviewers, the project should document a short justification for each NA. [HQ OCE]

Appendix A1: Software Management Plan (SMP)

Instructions: The SMP is a living document. Therefore, some of the plan’s required content may not be known at the time of its initial release and approval. However, for unknown items, expected closure dates should be assigned and tracked.

The Software Management Plan shall contain: [SWE-102] [SWE-013]

- Project Organization. Project organizational structure showing authority and responsibility of each organizational unit, including contractual suppliers and external organizations (e.g., universities, other government organizations, and industry partners). [SWE-102.a] [SWE-103.a]

1. Include the Mission Assurance Branch in the organizational structure because it performs, at a minimum, the Software Assurance Classification Assessment and safety-criticality determination as defined in LMSCP- 4754, Software Assurance (SA) for Development and Acquisition. [SWE-102.a] [LMS]

2. Include as an external interface to the organizational structure the Technical Authority for approving any project requested software tailoring or waivers. [SWE-102.a] [SWE-122]

-The SMART Branch under the BRITE Directorate is the sole research organization involved, with Thomas Jefferson being the customer and primary stakeholder and George Washington being the sole developer and Software Manager. The Technical Authority is the Directorate Head Paul Revere.

- Leslie Johnson of the Mission Assurance Branch performs the Software Assurance Classification Assessment and safety-criticality determination as defined in LMSCP-4754, Software Assurance (SA) for Development and Acquisition.

-There are no external organizations involved nor waivers requested. [SWE-102.a] [SWE-122]

Software Classification and Safety Criticality. The software classification of each of the systems and subsystems containing software and the safety-criticality determination. (e.g., All the systems containing software on the project are Class D and non-safety critical.) [SWE-102.b] [SWE-020] The software system is Class D and not safety critical as confirmed by the Mission Assurance Branch’s “Software Assurance Classification Report” which was completed before this SMP was started.

EXAMPLE NOTE: A short description of what the software would do and how the software would be used was sent to the Mission Assurance Branch (Leslie Johnson) to perform an independent classification of the software system. (The description was also re-used in the Software Requirements Specification, System Overview section.) The Software Manager determined that this software system is Class D based on the definitions in LPR 7150.2, Appendix D: NASA -Wide Software Classification Definitions and that the system had no safety functions; the “Software Assurance Classification Report” confirmed that determination.

Compliance Matrix. [SWE-102.c] [SWE-125]   The completed Appendix C, Compliance Matrix, is included as an appendix to the SMP. A Microsoft Word version of the Compliance Matrix (as specified in Appendix C) is provided in the “Appendices for LMS-CP-7150.5: Class D Software” at: https://sites-e.larc.nasa.gov/sweng/supporting-products/.

  - For those requirements delegated to other parties (e.g., other Centers, agencies, grantees, or partners) or accomplished by contract vehicles, identify the responsible party that the requirement is delegated to in the Compliance Matrix. [SWE-125] [NPR 7150.2A:P.2.2]  None

    - For requirements delegated to other parties see further instruction in LPR 7150.2, Section 1.4. [SWE-125]

  - Document the tailoring requests against requirements in this procedure in the Compliance Matrix; tailoring is defined in LPR 7150.2, Section 2.3.2. [SWE-102.c] [SWE-125 Note] [SWE-128]  None

  - Only requirements from Appendix A1 through A6 marked with an asterisk “*” may be denoted as “NA” in the Compliance Matrix. See Appendix A for the restrictions on the use of NA.

- Engineering environment. [SWE-102.d] Describe software, hardware, and facilities necessary to develop the software products and, as applicable, those items necessary to operate and maintain the software products. This may include computing platform, operating system, libraries (Linear Algebra Package (LAPACK)), equipment (logic analyzer, emulators), standards (Unified Modeling Language Version 2.3, ISO/IEC 14882: Programming Language-C++), procedures (use of software development folders to maintain current development progress), and tools (complier, debuggers, static analyzers). The workstation requires MATLAB 2011b or greater, along with the Signal Processing Toolbox and the Parallel Computing Toolbox.  It also requires an NVidia GPU with CUDA Compute Capability 1.3 or greater.

WBS, Schedule, Effort, and Cost. [SWE-102.e] [SWE-016] [SWE-015]

Document a list (e.g., Work Breakdown Structure (WBS)) of: [SWE-102.e]

Software activities: (e.g., develop plans, define the requirements, develop the design, develop the code, implement the tests, deliver products/data, perform acceptance activities).  [SWE-036] [SWE-102.e] See Table in the Software Configuration Management Plan (CMP) Appendix A2.d.1. There will be a development activity to complete each of Products and Milestones listed in the Table and an activity to complete the requirements of Section 1 flow diagram and Step/Action Table of the LMS-CP-7150.5 Class D Software.

Software products that will be produced (e.g., Software Management Plan, Software Configuration Management Plan, Software Requirements Specification, Software Design Description, Software Test Plan, Software Version Description, software code, software data or analysis results, and Software Users Manuals) [SWE-102.e] [SWE-077] See Table in Appendix A2.d.1 for the products that will be produced.

Appropriate software documentation to be produced to support the operations and maintenance phases of the life cycle (e.g., Software Version Description that includes the software build and execution instructions, and the up-to-date versions of the appropriate software products listed above in e.1.b). [SWE-077] [SWE-102.e]   The project should also consider developing a Software User Manual for the completed software; see Appendix A16 of LMS-CP-7150.4: Class C Software for suggested content. [NPR 7150.2A:5.2.7.1] The extent of documentation “to support the operations and maintenance” will depend on the items delivered. For example, a delivered executable may require little or no “build” documentation. Documentation can take the form of text, audiovisual instructions, interactive scripts, help files, man pages, embedded instructions (e.g., invoked by passing a “help” argument to the software), etc. A Software Version Description and the interface will have “use Notes” included in the GUI. The Software Requirements Specification, Software Test Plan, test inputs and the Software Log Containing Test Results will also be located on the Quicklook workstation.

*Software services and nondeliverable items to be performed. [SWE-102.e] Not Applicable (NA)

Document the software schedule associated with the activities, and deliverables that satisfies the following minimum conditions: [SWE-016] Note: the “Wide-Ban Delphi Estimation Process” at: https://sites-e.larc.nasa.gov/sweng/supporting-products/ provides an example process for estimating size, cost, or other types of estimates.

Coordinates with the overall project schedule if the software is an element of a larger project [SWE-016.a] Since there is no higher level project schedule to coordinate with, the sole developer has documented the estimated and actual dates for this XYZ Project’s schedule. See Appendix A2.d.1.

Documents the schedule for the activities defined in Section 1 of this LM-CP-7150.5 procedure. [SWE-102.e]

See Table in Appendix A2.d.1. The table records estimated completion dates for the products required by Section 1 of LM-CP-7150.5. As the activities to complete each product are finished the actual completion dates will be recorded in the same table. The estimated completion of the milestones and estimated completion of the project as a whole is also included at the bottom of the table.

Documents milestones and delivery dates. [SWE-016.b] [SWE-102.e] See Table in Appendix A2.d.1.

*As part of acquisitions activities, documents milestones at which the software supplier(s) progress will be reviewed by the project or reference the contractual agreement where the milestones are defined. NA [SWE-037]

Document an estimate of effort (include both civil servant and contractor effort) that covers either: [SWE-015]

The entire software life cycle – or– [SWE-015.a] 1/8 FTE

If the software activity is ongoing, then the effort estimate may be for a period of performance (e.g., one year) rather than the whole life cycle. [SWE-015.a]

*Document an estimate of special costs that covers the entire software life cycle or period of performance. [SWE-015.a] Special costs do not include labor and can include (but are not limited to) travel, training, and OTS software or hardware purchases and installation fees. It does not include items provided to but not purchased by the project, which may include developer workstations and software development tools. MATLAB licenses ~ $3k will have to be obtained by XYZ facility.

Requirements Management. Describe how the project will collect and manage changes to the software requirements. [SWE-053][SWE-102.g]  The project could document requirements changes either by: a) keeping a revision history of the changes to the Software Requirements Specification (e.g., Microsoft Word revision marks), or b) keeping old hand-marked versions, or c) implementing a change request system. Managing changes includes making all stakeholders aware of the changes.

Changes to the all documents are done the same way. Revision history of the sole developer’s changes to the documents is managed through updated document ID numbers (e.g. R#V#) – See Appendix A2.d.1 for explanation of document ID numbers. Additionally, changes are recorded at the top of the code.

Contractor management. Include the following: [SWE-102.h]

The make-versus-buy decision (i.e., document the results of Step 1.b in Section 1 of this procedure). [SWE-033] [SWE-102.e] There is no known software that is available “off-the-shelf” for this application.  A search of the internet for a software package produced no results.  Therefore, it is necessary to develop the software.

*The acquisition planning decisions and the activities to be performed to gain insight on the supplier (e.g., monthly review of schedules, metrics, financial and reports, etc.). [SWE-038] [SWE-039] [SWE-102.h]

This information may be included in this plan, or reference an acquisition plan or contractual agreement where it is documented.   NA

Software acceptance.

Document the acceptance criteria that will be used to confirm that the software fulfills its intended use (and any necessary conditions under which the acceptance criteria must be met). [SWE-029][SWE-034][SWE-102.i] The acceptance criteria and conditions may be documented in this plan, the Software Test Plan (see Appendix A3) and/or in the contractual agreement. Examples of necessary conditions are operating under maximum loads such as maximum number of simultaneous users or peak bandwidth capacity; and operational modes such as startup, operations, shutdown, and maintenance. The following are suggested examples of acceptance criteria and conditions:

Complete a review of the Software Test Plan to ensure:

It is up to date with the latest version of the Software Requirements Specification,

That the plan contains the necessary and sufficient tests to make sure that the product fulfills all requirements in the Software Requirements Specification (and, if applicable, all requirements in the contractual agreement), and

That the plan covers tests and analysis to make sure that the software’s actual output meets the expected output for execution under 1) minimum load/usage, 2) normal load/usage, and 3) maximum load/usage.

Make sure that a review of the final versions of all the documents has been performed to ensure that they are complete, spell checked, up to date, and accurate.

The source code compiles on the target with no syntax and no logical errors.

The software passes all tests in the Software Test Plan on the target computer.

The users report zero defects in X days of use.

1) Check the Software Test Plan to make sure it adequately covers all the Software Requirements

2) The software passes all tests in the Software Test Plan on the target computer

3) The software properly calculates auto- and cross-spectra of example data sets, matching the output of the built-in MATLAB functions pwelch and cpsd with appropriate scaling.

4) The conventional beamforming output must generate expected results with example data sets.

Describe how the project will ensure software products meet acceptance criteria and any conditions. (e.g., by performing acceptance testing, final customer checkout or readiness review).[SWE-029] [SWE-102.i] For example:

Successfully compile the software on the target computer with no syntax and no logical errors.

As part of acceptance testing, execute the Software Test Plan on the target computer.

The customer performs “hands-on” testing by exercising the software as users for a period of X-days prior to final acceptance.

1) The identified software errors will be tracked down by the developer and fixed.

2) The software will be tested until it meets the acceptance criteria above on the target platform.

Describe how the project will record results of software acceptance, and address, and track issues to closure (e.g., a test log, defect tracking system, or validation matrix). [SWE-031] [SWE-102.i] [SWE-069]  For example:

All identified defects will be documented in the test matrix.

Personnel will be assigned to:

Correct each defect and test each correction,

Update the Software Test Plan to include any new tests that were created to test the corrections, and

When complete, record the completion in the test matrix along with the version of the software and if changed, the version of the Software Test Plan.

The customer will witness the final testing.

Final testing will consist of re-executing the Software Test Plan on the target computer to validate that all identified errors have been shown to be corrected and that no new errors have been introduced by the corrections.

1) Case-by-case tracking of issues to closure until all the Software Test Plan test cases and acceptance criteria actual results meet expected results within tolerance. (If necessary a log will be used to record multiple errors encountered; and then track them down individually.)

2) The customer will witness the final testing

3) Inputs, expected results, and actual results of the test cases and acceptance criteria will be stored in the Test Log on the Quicklook workstation [SWE-031] [SWE-102.i] [SWE-069]

* If applicable, describe how the project will perform any additional activities (other than testing) such as demonstration, analysis, or inspection to confirm the product fulfills its intended use and requirements; and how the project will record results of those activities, and address, and track issues to closure. [SWE-102.i] 
[SWE-028] [SWE-029] [SWE-031] For model and simulation software, information regarding specific verification and validation techniques and the analysis of models and simulations can be found in NASA-STD-7009, Standard for Models and Simulations (e.g., numerical accuracy, uncertainty analysis, and sensitivity analysis, as well as verification and validation for software implementations of models and simulations).

Customer witness of the final testing is sufficient for demonstration and tutorial. Also see A1.i.1 below.

Reviews. [SWE-018]

Define the reviews that the project will hold regularly of software activities, status, and results with project stakeholders and the frequency or schedule for the reviews.[SWE-018] [SWE-102.i] Stakeholders are individuals that are affected by or in some way accountable for the outcome of the project (may include project members, suppliers, customer/acquirer, end users, and others). [Based on CMMI-DEV, V1.3]

1) Self-review of code through testing and inspection. See Table in Appendix A2.d.1 for dates.

2) Customer reviews the GUI for approval.

3) See reviews listed in Appendix A2.k below.

Describe how the project will track issues from reviews to resolution. [SWE-018] [SWE-102.i]

1) All testing and inspection issues/defects will be tracked to closure by the developer as encountered.

2) Issues/defects identified in the review of the GUI with customer will be recorded in a spreadsheet and will be tracked to closure by the developer prior to final delivery.

*Approvals. If applicable, any additional approval required by such means as regulations, required certifications, proprietary, usage, ownership, warranty, and licensing rights. NA [SWE-102.n]

Plan Tracking. Describe how the project will ensure that actual milestones and deliverables are tracked against the SMP and that the SMP is maintained. [SWE-024] [SWE-102.o]. This may be done as part of performing item i above.

See the table in Appendix A2.d.1. The Software Manager reviews the table every one to two months or at the estimated completion date (whichever comes first) and updates progress on deliverables and milestones in the table. If the Software Management Plan (SMP) needs to be modified to update it, this will occur as part of the same review. Appointments in Software Manager’s Outlook calendar have been put in place to reflect these dates.

Software development life-cycle phases.  [SWE-019] [SWE-102.q] The phases can be included as part of the WBS. The following are typical life-cycle phases: requirements phase, design phase, coding phase, integration phase, test phase, acceptance phase, and maintenance phase. The project may also want to document the software life-cycle model to be used on the project (e.g., waterfall, spiral, agile). For additional guidance on choosing a life cycle, refer to “Guidance on Selecting Life Cycle and Development Approach” at:  https://sites-e.larc.nasa.gov/sweng/supporting-products/ .

Requirements phase, design phase, coding phase, test phase, acceptance phase.

Configuration Management. Include here or provide the reference to the Software Configuration Management Plan as defined in Appendix A2. [SWE-102.r] See Appendix A2.

Maintenance, Describe how the project will maintain software products and data. [SWE-075] [SWE-085] For example: The project will follow Section 1: Perform Software Activities of LMS-CP-7150.5 and the Software Configuration Management Plan to perform maintenance. NA at this time

*Metrics. If part of the software products or services are being supplied under a contractual agreement, describe how the project will collect and analyze the supplier provided software metrics. [SWE-102.v] [SWE-044] (See Step 2.f.3.c in Section 1 of this procedure for more details.) NA

Off-the-shelf (OTS) software. Management, development, and testing approach for handling any commercial-off-the-shelf (COTS), government-off-the-shelf (GOTS), modified-off-the-shelf (MOTS), reused, or open-source software component(s) that are included within a NASA system or subsystem. [SWE-102.x]  Also, address any proprietary, usage, ownership, warranty, licensing rights, transfer rights and any future support for the software product. [SWE-027.c] [SWE-027.d]

Operations and retirement.

Plan for software operations activities. For example: performing specific operations, training operators, or providing support when problems are encountered during operations. [SWE-075]

Plan for software retirement activities. [SWE-075]

Appendix A2: Software Configuration Management Plan (CMP)

Instructions: Software Configuration Management Plan may be included in the Software Management Plan or rolled out as a separate document.

The Software Configuration Management Plan shall contain: [SWE-013] [SWE-079] [SWE-103]

a. The project name. [SWE-103.a] XYZ Example Project

b. Assigned responsibilities and authority for the implementation of software configuration management on the project. [SWE-103.b] [SWE-079]  George Washington will perform the following configuration Management activities.

c. References to the software configuration management policies and directives that apply to the project: LMS-CP-7150.5 Class D Software, Appendix A2. [SWE-103.c]

d. Describe the functions and tasks required to manage the configuration of the software, including the following:

[SWE-079] [SWE-103.d]

1. Describe how the project will identify and record the software configuration items (e.g., software documents, code, data, tools, models, scripts) and their versions to be controlled for the project, and [SWE-081] [SWE-079]

[SWE-103.d]

a) The table below lists the items to be placed under version control once they are completed. The R number is incremented each time the product leaves the developers possession and the V number is incremented each time the developer makes a changes.

b) All of these products will be stored locally on Quicklook workstation under the directory XYZ Example Project.

| Product File name | Version (i.e., R#V#) | Estimated Completion Date | Actual Completion Date |
| --- | --- | --- | --- |
| Section 1 flow diagram and Step/Action Table of LM-CP-7150.5 (Perform these activities during each phase of the project on an ongoing basis.) | Revision A | Ongoing for the life of the project |  |
| Short description of the project, how the software would be used and Software Manager software safety determination. Emailed to the Mission Assurance Branch /Leslie Johnson. | 7-8-13 | July 20113 | July 20113 |
| SACR XYZ Example Project - 7-11-13.docx (this is the Software Assurance Classification Report completed by the Mission Assurance Office/Leslie Johnson) | 7-11-13 | July 20113 | July 11, 20113 |
| XYZ Software Management Plan.doc (SMP) | R1V0 | July 2013 | July 2013 |
| XYZ Software Configuration Management Plan.doc (CMP) | R1V0 | July 2013 | July 2013 |
| XYZ Software Requirements Specification.doc |  | August 2013 | July 2013 |
| XYZ Software Design Description.doc |  | September 2013 |  |
| XYZ Software Test Plan Including Cases.doc |  | November 2013 |  |
| XYZ Software Code .doc |  | June 2013 |  |
| XYZ Software Test Log Containing Inputs and Results.doc |  | August 2013 |  |
| XYZ Software Version Description.doc |  | Mid to late FY14. |  |
| Milestones |  | Estimated Completion Date | Actual Completion Date |
| Successful completion and testing of the cross-spectral matrix component of the code. |  | Mid to late FY14. |  |
| Successful completion and testing of the conventional beamforming component of the code |  | Mid to late FY14. |  |
| (Optional) Successful and testing completion of advanced deconvolution algorithm modules |  | Mid to late FY14. |  |
| Successful completion of acceptance activities and final delivery of all software products |  | Mid to late FY14 |  |
| Total project length is expected to be from July 15, 2013 until final delivery in mid to late FY14. |  |  |  |

2. Describe how the project will track changes to software products. [SWE-079] [SWE-080] [SWE-103.d] See Appendix A1.f.

f. Identification of any configuration management tools used. [SWE-103.f] None

g. Plan maintenance information, which identifies the activities and responsibilities necessary to keep the Software

Configuration Management Plan up to date. [SWE-103.g] On an as needed basis, George Washington updates changes to the Software Configuration Management Plan (e.g., to update the dates in the table above).

h. Define how the project will store, back up, and deliver/release deliverable software products and data. [SWE-085]

[SWE-103.h]

1) All files will be stored on the workstation Quicklook, and backed up on George Washington’s computer, as well as backed up daily by ACES contract. Passing the test plan cases and the acceptance criteria on the target Quicklook constitutes successful delivery of the software.

2) If requested, the software would be externally released from LaRC, following LMS-CP-1723, Release Classification for Software; LMS-CP-1724, Software Release; and NASA Form 1679, Disclosure of Invention and New Technology (Including Software).

Appendix A3: Software Test Plan

Example Note: Text highlighted in yellow has not been completed yet.

The Software Test Plan shall include: [SWE-028] [SWE-013] [SWE-065] [SWE-104] [SWE-114]

- Describe how the project will: [SWE-065.a]

  - Document test inputs, [SWE-114.b.4]  Synthetic time series data will be generated for simulated acoustic sources with known spectra and beamforming outputs

  - Record and evaluate test results, [SWE-030] [SWE-068] [SWE-069] [SWE-104.f]  See Appendix A1.h.1 and A1.h.3 (tolerances and Test Log)

  - Document the evaluation, [SWE-068] [SWE-104.f] See Appendix A1.h.3 (Test Log)

  - Address and track defects to closure, and [SWE-030] [SWE-069] See Appendix A1.i.2

  - Specify where results and evaluations are retained Quicklook workstation,  XYZ Facility in building 7000
[SWE-065.c]

Tests cases. Test cases generally include a test case identifier, the requirements addressed by the test case, prerequisite conditions, test input, expected test results, criteria for evaluating results, and test procedure/operator actions. Test case order may also need to be specified.  [SWE-028] [SWE-072] [SWE-065.b] [SWE-104.h] 
[SWE-114.b]

For each test case identify the requirement(s) that the test case verifies and document the bidirectional traceability between the test cases and the Software Requirements Specification (e.g., this can be done by constructing a traceability matrix between test cases and requirements). Multiple test cases may be needed to verify a single requirement. [SWE-028] [SWE-065.b] [SWE-072] [SWE-104.j] [SWE-114.b.2] [SWE-114.c]

For each test case describe the actions necessary to verify that the software fulfills the requirement(s). Actions may include establishing initial conditions, entering inputs/issuing commands, instructions for conducting the test case, and evaluating the output against expected results and criteria. [SWE-028] [SWE-114.b] [SWE-072]

Test milestones (e.g., the start and end dates for completing execution of the test plan; or the project may document these milestones in the SMP schedule). [SWE-028] [SWE 104.i] See Table in Appendix A2.d.1.

*Testing environment(s), site(s), personnel, and participating organizations. [SWE-104.k] [SWE-028] This section is completed when the project needs to plan in advance for a particular software test environment. (e.g., the environment does not exist and it must be developed, environments needing the scheduling of particular resources, or specific configuration set up in order to run the tests). The testing environment includes software, hardware, and facilities necessary to run the tests, etc. Document the test resources and schedule for utilization of those resources (e.g., a lab or simulator or facility). Test preparation and configuration of the environment necessary to run the test can also be included here. [SWE-114.d] NA

Appendix A4: Software Requirements Specification

Instructions: The following defines the required content, but the format and style are left to the project.

The Software Requirements Specification shall contain: [SWE-049] [SWE-109]

- System overview. [SWE-109.a]  Briefly state the purpose of the system and the software to which this document applies. Identify the project sponsor, acquirer, user (e.g., Principal Investigator and science team), developer/maintainer, and other stakeholders; identify current and planned operating sites; and list relevant documents.  [J-STD-016:F.2.4(1)]    This section includes the customer approved operational concept and high-level requirements. (See from LMS-CP-7150.5: Class D Software, 7.a.1 and 7.a.2) [SWE-050]

This system will be used for near real time array data analysis for use by XYZ facility researchers.

The purpose of this code is to post-process data acquired in a wind tunnel test from an array of microphones. Currently, the code is planned for deployment exclusively in the XYZ Facility in building 7000, although if the code is found useful enough it may be used in other aeroacoustic measurement facilities at a later date.  The software package takes pressure data which have been acquired by the facility data acquisition system and performs statistical pre-processing on the data, before generating spatial maps of estimates and strengths of the acoustic sources on the model in the wind tunnel.  This is similar to the ABC Unified code in that regard, although this upcoming code is smaller in scale, with the intent of providing fast, initial results, rather than the most accurate post-processing.  It will operate on a single workstation, spending several minutes post-processing the data.  It will have no interaction with the facility operation, and simply downloads the data from the facility data storage system after a wind tunnel data acquisition is complete.

Example Note: The above was also used as the Software Description sent to Mission Assurance Branch for the basis of the Software Assurance Classification Report:

Functional requirements and data requirements (e.g., this includes the functions the software must perform and the required inputs, processing, and outputs). [SWE-109.b.1] A “function” is a group of related requirements. Include those characteristics of the software item that are conditions for software item acceptance, and defer to the Software Design Descriptions those characteristics that the customer is willing to leave up to the developer. Section d. of this Software Requirements Specification provides a list of topics to be considered when specifying requirements regarding input the software item is required to accept and output it is required to produce.
[J-STD-016:F.2.4(3.2)]

The code must perform the following functional requirements and customer requirements:

Load the time series data from the facility data acquisition system

Compute a cross-spectral matrix (CSM) from the loaded data

Perform Delay-and-Sum beamforming with the data and display the results

(Optional) Include more advanced deconvolution techniques if resources allow [J-STD-016:F.2.4 (3.2)].

*Required states and modes. [SWE-109.b.2] Examples of states and modes include: startup, calibration, housekeeping, idle, ready, active, post-use analysis, training, degraded, backup. The distinction between states and modes is arbitrary. A software item may be described in terms of states only, modes only, states within modes, modes within states, or any other scheme that is useful. If states and/or modes are required, each requirement or group of requirements in this specification should be correlated to the states and modes. The correlation may be indicated by a table or by annotation of the requirements. [J-STD-016:F.2.4(3.1)]

NA

*External interface requirements. .[SWE-109b.3]  The workstation requires a network connection to the storage medium holding the facility time series data.

Identify the interfacing entities (systems, hardware items, software items, users, etc.) and interfaces to which this document applies.  One or more interface diagrams may be included to graphically depict the interfaces. [J-STD-016:F.2.3(3.1)] Conventions needed to understand the diagrams should be presented or referenced. If the interface operates differently in different states or modes, each requirement or group of requirements for the interface should be correlated to the states and modes. [J-STD-016:F.2.3(3.3.1)]

For each interface consider defining the following:

Priority that the interfacing entity(ies) is required to assign the interface [J-STD-016:F.2.3(3.x.a)]

Requirements on the type of interface (such as real-time data transfer, storage-and retrieval of data, etc.) to be implemented. [J-STD-016:F.2.3(3.x.b)]

Required characteristics of individual data elements that the interfacing entity(ies) will provide, store, send, access, receive, etc. [J-STD-016:F.2.3(3.x.c)] Consider the following when defining the requirements for the data element:

Names/identifiers and description of content.

Data type (alphanumeric, integer, etc.).

Size and format (such as length, bit-level description of data interface, and punctuation of a character string).

Units of measurement (such as meters, nanoseconds).

Range or enumeration of possible values (such as 0-99).

Precision (number of significant digits).

Priority, timing, frequency, volume, sequencing, and other constraints, such as whether the data element may be updated.

Sources (setting/sending entities) and recipients (using/receiving entities). [J-STD-016:F.2.3(3.x.c)]

Required characteristics of data element assemblies (records, messages, files, arrays, reports, etc.) that the interfacing entity(ies) will provide, store, send, access, receive, etc. [J-STD-016:F.2.3(3.x.d)]  Consider the following when defining the requirements for the data element assembly:

Names/identifiers.

Data elements in the assembly and their structure (number, order, grouping).

Relationships among assemblies, such as sorting/access characteristics.

Priority, timing, frequency, volume, sequencing, and other constraints, such as whether the assembly may be updated.

Sources (setting/sending entities) and recipients (using/receiving entities). [J-STD-016:G.2.2(3.x.d.1-8)]

Identify the communication methods (e.g., Ethernet, 1553 Bus, S-Band Radio) that the interfacing entity(ies) is required to use for the interface.  [J-STD-016:G.2.2(3.x.e)] The project may find value in including the following items:

Communication links/bands/frequencies/media and their characteristics.

Message formatting.

Flow control (such as sequence numbering and buffer allocation).

Data transfer rate, whether periodic/aperiodic, and interval between transfers.

Routing, addressing, and naming conventions. [J-STD-016:G.2.2(3..x.e.1-8)]

Required characteristics of protocols the interfacing entity(ies) will use for the interface (e.g., Transmission Control Protocol/ Internet Protocol (TCP/IP), User Datagram Protocol (UDP)). 
[J-STD-016:F.2.3(3.x.f)] The project may find value in including the following:

Priority/layer of the protocol.

Packeting, including fragmentation and reassembly, routing, and addressing.

Legality checks, error control, and recovery procedures.

Synchronization, including connection establishment, maintenance, termination.

Status, identification, and any other reporting features. [J-STD-016:G.2.2(3.x.f.1-6)]

Interface compatibility. This could be the identification of the transition mechanism/compatibility mode (e.g., hybrid dual Internet Protocol (IP) stack implementation to allow compatible communications between interfaces using IP Version 4 and IP version 6) or the identification of the subsets of functionality (to ensure compatibility between interfacing entities) in cases where both sides of the interface are using different versions of a standardized communication method/protocol. Other specifications, such as physical compatibility of the interfacing entity(ies) (dimensions, tolerances, loads, voltages, plug compatibility, etc.) may be included. [J-STD-016:G.2.2(3.x.g)]

*Adaptation requirements (data used to adapt a program to a given installation site or to given conditions in its operational environment). [SWE-109.b.6] NA

*Performance and timing requirements. [SWE-109.b.8] Specify required behavior of the software item and include applicable parameters, such as response times, throughput times, other timing constraints, sequencing, accuracy, capacities (how much/how many), priorities, continuous operation requirements, and allowable deviations based on operating conditions. Include, as applicable, required behavior under unexpected, unallowed, or “out of bounds” conditions, and requirements for error handling. [J-STD-016:F.2.4.(3.2.x)] NA

*Security and privacy requirements. [SWE-109.b.9] NA

*Environment requirements] (e.g., computer hardware and operating system). [SWE-109.b.10  See Appendix A1.d.

*Design and implementation constraints [SWE-109.b.13] (e.g., requirements that constrain the design and construction of the system such as the use of a particular data standard, existing components, use of government-furnished property (equipment, information, or software), use of particular design or implementation standards, use of particular data standards, or programming language). [SWE-109.b.13] NA

*Personnel-related requirements (e.g., specific requirements for each user type such as administrator and operator). [SWE-109.b.14] NA

*Training-related requirements (e.g., on line help/tutorials). [SWE-109.b.15]  NA

*Packaging requirements (e.g., storage limitations on deliverable (on one disk), encryption, cyclic redundancy check on the deliverable, or digital signature).  [SWE-109.b.17]  NA

*Testing requirements that drive software design decisions (e.g., checkpoint restart, the ability to see and modify variable values, monitoring execution time or bandwidth, the ability to inject defects). [SWE-109.f] NA

Bidirectional traceability between this document’s requirements and any higher level parent requirements documents. [SWE-109.d]

Developer: George Washington  Date completed: 7-17-13     Approved by: Thomas Jefferson Date Approved: 7-19-13

Appendix A5: Software Design Description

Example Note: Text highlighted in yellow has not been completed yet.

The Software Design Description shall include a design showing the following: [SWE-057] [SWE-111]

- The decomposition into software items. [SWE_111.c]  A software item is an aggregation of software, such as a computer program or database, that satisfies an end use function and is designated for purposes of specification, testing, interfacing, configuration management, or other purposes. Software items are selected based on trade-offs among software function, size, host or target computers, developer, support strategy, plans for reuse, criticality, interface considerations, need to be separately documented and controlled, and other factors. [J-STD-016:3.1.37]

The interrelationship between software items. [SWE_111.c]  Show the static (such as “consists of”) relationship(s) of the software items. Multiple relationships may be presented, depending on the selected software design methodology (for example, in an object-oriented design, this section may present the class and object structures as well as the module and process architectures of the software item). [J-STD-016:G.2.4(4.1.b0]

Concept of execution (e.g., a description or diagram that explains how the software items will interact during operation, initial conditions, response to each input, sequence of operations). [SWE_111.c.1.d] [J-STD-016:G.2.4(5.x.f.4)] This could include as applicable, flow of execution control, data flow, dynamically controlled sequencing, state transition diagrams, timing diagrams, priorities among software items, handling of interrupts, timing/sequencing relationships, exception and error handling, concurrent execution, dynamic allocation/deallocation, dynamic creation/deletion of objects, processes, tasks, and other aspects of dynamic behavior. [J-STD-016:G.2.4(4.20]

External interfaces, including Input/Output description. [SWE_111.c.1.b] [SWE_111.c.3] External entities include items such as systems, hardware items, software items, and users. If a software item contains, receives, or outputs data, include a description of its inputs, outputs, and other data elements and data element assemblies, as applicable. [J-STD-016:G.2.4(5)] See Appendix A4.d for more detailed guidance on defining interfaces descriptions.

For A5.d–see GUI from sandbox software from previous work

Traceability between the Software Requirements Specification and the Software Design Description.

Include the software design decisions (e.g., assumptions, limitations, and reliability related items/concerns or constraints) and rationale for those decisions. [SWE_111.a] [SWE_111.c.2]

Note: For the more complex projects, a more detailed design description with embedded guidance is provided in LMS-CP-7150.4: Class C Software, Appendix A7.

Appendix A6: Software Version Description

The Software Version Description shall contain: [SWE-063] [SWE_116]

- Software name and the version identifier to which this Software Version Description applies: [SWE_116.a] If there are multiple systems within the target environment(s) or the software configuration item is customized for a particular hardware configuration, determine if the system identification also needs to be included. XYZ Example Project Version ??.

*Summary of updates/changes since the previous Software Version Description, any open defects, and workarounds. [SWE_116.d] [SWE_116.h] [SWE_116.i] This is the first release.

Instructions for building the executable software, [SWE_116.e] MATLAB is not a compiled environment.  If MATLAB is installed, the software should function.

*If the Software Version Description is not co-located with the software product files, include the location of the files. [SWE_116.g] Software product files are the set of computer programs, procedures, and associated documentation and data. Examples include requirements, design, source code, object code, databases, test information, batch files, command files, data files, manuals, and any files needed to install, build, operate, and maintain the software. [SWE_116.b] [SWE_116.g] The Software Version Description will be co-located with the software product files on the Quicklook workstation. This will include a readme with a table explaining the function of each file.

Appendix B: Plan Exemptions

- Routine maintenance exemptions. – NA

Routine maintenance is the process of modifying a software system or component after delivery to correct faults, improve performance or other attributes, or adapt to a changed environment. [IEEE 610.12-1990] The following Appendix A1, Software Management Plan, items and subitems are optional for routine maintenance only projects:

- d. Engineering environment,

- e.1. Document a list (e.g.,  Work Breakdown Structure (WBS)),

- e.2.a. Coordinates with the overall project schedule,

- e.2.c. Documents milestones and delivery dates,

- l. Software development life-cycle phases.

# Appendix C: LaRC Compliance Matrix for Class D Sw (not Safety Critical)

Instructions: For each STEP and Appendix listed below, complete the 3rd and 4th column of this matrix or equivalent; complete all remaining columns for each tailoring request. Obtain the approvals listed at the bottom of the matrix.

Note: To add additional rows within a STEP, right click on a cell in the middle of the row, select “Insert,” select “Insert Rows Above” or “Insert Rows Below”; follow a similar process for adding columns.

Name of Project:	XYZ Example Project 		Date Approval Requested:	<mm/dd/yyyy>                     [SWE-125] [SWE-102.c]

| LMS Procedure | Planned Implementation | Tailoring |
| --- | --- | --- |
| Step # | Step Name | Step or substep ID# | Responsible party in all of the below is George Washington of the XYZ Example Project unless otherwise noted | If an LMS CP step is tailored, explain the tailoring requested1 | Impacts/risks associated with the tailoring request | Justification for tailoring requests (why impacts and risks are acceptable) |
| 1 | Assess options for software development vs. acquisition | All |  |  |  |  |
| 2 | Acquisition preparation | NA- no acquisition involved |  |  |  |  |
| 3 | Develop software plans | All |  |  |  |  |
|  |  | 3.b.2 | Leslie Johnson |  |  |  |
| 4 | Review Software Management Plan (SMP) and Compliance Matrix | All |  |  |  |  |
|  |  | 4.b | Branch Head of the SMART Branch |  |  |  |
| 5 | Execute plans and manage software activities | All |  |  |  |  |
| 6 | Ensure requirements and test documentation are maintained | All |  |  |  |  |
| 7 | Develop Software Requirements Specification | All |  |  |  |  |
|  |  | 7.c | Thomas Jefferson |  |  |  |
| 8 | Develop Software Design Description | All |  |  |  |  |
| 9 | Develop Test Plans concurrently with Steps 7, 8, & 10 | All |  |  |  |  |
| 10 | Develop, verify, & validate code | All |  |  |  |  |
| 11 | Deliver Software Products or Data | All |  |  |  |  |

| LMS Procedure | Planned Implementation | Tailoring |
| --- | --- | --- |
| Appen-dix # | Appendix name | Appendix item or subitem ID# | Responsible party in all of the below is George Washington of the XYZ Example Project unless otherwise noted | If an LMS CP Appendix item is tailored or Not Applicable, explain tailoring request or mark it as NA | Impacts/risks associated with the tailoring request | Justification for tailoring requests (why impacts and risks are acceptable) |
| A1 | Software Management Plan (SMP) | All |  |  |  |  |
|  |  | A1.h.3, A1.i.1, A1.i.2 | Thomas Jefferson |  |  |  |
| A2 | Software Configuration Management Plan (will be included in the SMP) | All |  |  |  |  |
| A3 | Software Test Plan | All |  |  |  |  |
| A4 | Software Requirements Specification | All (except A4.c, A4.e thru A4.g & A4.i-A4.m which were all marked NA) |  |  |  |  |
| A5 | Software Design Description | All |  |  |  |  |
| A6 | Software Version Description (SVD) | All |  |  |  |  |

Approvals Required for Planned Implementation

Software Manager:	George Washington	Date:	July 18, 2013	Approved (Yes) Sig.

Software Manager’s Line Manager:	Ben Franklin (via email)	Date:	July 20, 2013	Approved (Yes) Sig.3

Additional Approvals Required if Tailoring is Requested (Follow requirements for obtaining approvals in LPR 7150.2, Section 2.Tailoring and Waivers.)

Applicable project personnel:		Date:		Approved (Yes, No) Sig. 3

Mission Assurance Branch (C201):	Date:		Approved (Yes, No) Sig. 3

Software Engineering Process Group Rep:	Date:		Concurred (Yes, No) Sig. 3

Technical Authority (Directorate Head):		Date:		Approved (Yes, No) Sig. 3

Other:		Date:		Approved (Yes, No) Sig. 3

# Footnotes

As specified in Appendix A of LMS-CP-7150.5: Class D Software, only those requirements in Appendix A1 thru A6 marked with an asterisk “*” may be denoted as “NA.”

Approval by the Software Manager confirms that the project plans to complete all LMS-CP-7150.5 requirements and any requested tailoring specified in the above Compliance Matrix.

Optional: Written or electronic signature.

The Line Manager reviews & approves the SMP and Compliance Matrix to ensure the project complies with LMS-CP-7150.5, Class D Software, and to approve tailoring requests.

Individuals accepting the risk associated with the tailoring.

The Software Engineering Process Group representative from the software manager’s Directorate.

The Software Manager’s Directorate Head.

This may be the LaRC Director SMA Office, NASA HQ CE, or HQ Chief SMA (see LPR 7150.2A for approvals required).