## Slide 1: Introduction to LPR 7150.2B LaRC Software Engineering Requirements
Presented by
Michael Madden
LaRC Software Engineering Process Group (SEPG) Lead

## Slide 2: Overview
Audience
Course Objectives
What has changed?
Document Relationships
Document Structure
LPR 7150.2B In-depth: Preface
LPR 7150.2B In-depth: Chapter 1
LPR 7150.2B In-depth: Chapters 2 & 3
  Project Level Roles
  Software Classification
  Compliance Matrix
  Tailoring Approvals
  Software Documents, Records, and Data
  Acquisition
  Project Portfolios
LPR 7150.2B In-depth: Appendix G

## Slide 3: Audience
Contracting Officers and Contracting Officer Representatives
Chief Engineers
Technical Authorities for software
Branch Heads
Program and Project Leads
NASA Software Leads (an LPR 7150.2B role)
Leads for teams that develop, maintain, operate, retire, manage, acquire, or assure software

## Slide 4: Course Objectives
Learn what is changed in LPR 7150.2B
Learn how LPR 7150.2B relates to Agency and LMS documents
Learn how to navigate LPR 7150.2B to find information relevant to you
Learn how LPR 7150.2B adapts NPR 7150.2B to Langley’s software activities
  Langley-specific terms, concepts, and roles for software engineering
  Langley implementation of requirements levied on the Center
  Langley allocation of NPR 7150.2B requirements to the Government
  Langley’s implementation and guidance on NPR 7150.2B requirements tailoring
  Langley guidance on compliance matrices and software engineering documentation
This course does not cover how a project develops a software engineering process that complies with NPR 7150.2B
  The NASA Office of the Chief Engineer has developed a series of software engineering courses that cover this topic.
  One or more of these courses can be brought to Langley with sufficient interest and funds.

## Slide 5: What Has Changed? (1/2)
Responding to major changes in NPR 7150.2B
  Tailoring authority moved from center-level with Headquarters concurrence to project-level with technical authority approval
  Technical documentation content demoted to guidance and moved to the NASA Software Engineering Handbook
  Centers required to maintain cost repositories for Class A, B, and C software
Responding to changes requested by organizational units (OU)
  Centralize the technical document content from LMS-CP-7150.x series to LPR 7150.2
  Segregate ‘programmatic’ from ‘lifecycle’ requirements in LMS-CP-7150.x series
    Langley rarely flows ‘programmatic’ requirements to contracts
  Using one approved compliance matrix for an application domain within the OU
  Permit delegation of technical authority for software to branch heads or other software discipline leads in the OU per LPR 7120.4 LaRC Technical Authority Implementation Plan
  Insert engineering responsibilities for the software release process

## Slide 6: What Has Changed? (2/2)
LMS-CP-7150.x series is cancelled
  Part of the Center tailoring under NPR 7150.2A
  Technical documentation content was moved to LPR 7150.2B Appendix E
  Requirements that are a Government responsibility were moved to LPR 7150.2B
    LPR 7150.2B refers the project to NPR 7150.2B for remaining requirements
  LMS-CPs for Class D and Class E Software were combined into LPR 7150.2B Appendix G
Compliance Matrices now trace directly to NPR 7150.2B requirements
LPR 7150.2B introduces ‘project portfolios’ to bundle projects using common processes under one compliance matrix
LPR 7150.2B introduces ‘NASA Software Lead’ role to manage NPR 7150.2B requirements that are the Government’s responsibility
LPR 7150.2B formalizes the role of Center Software Assurance Manager for independent assessment of software class and safety-criticality

## Slide 7: Document Relationships
LPR 7150.2B
Langley Software
Engineering Requirements
NPR 7150.2B NASA Software Engineering Requirements
NASA-STD-8739.8
Software Assurance
Standard
invokes
NASA-STD-8719.13
Software Safety
Standard
invokes
applicable
refer
refer
LAPD 1150.2
Councils, Boards, Panels, Committees, Teams, and Groups
SEPG
LPR 7120.4
Technical Authority Implementation Plan
TA
LMS-CP-4754 Software Assurance (SA) for Development and Acquisition
applicable
SA
LMS-CP-1724 Software Release
SR
SA Software Assurance
SEPG Software Engineering Process Group
SR Software Release
TA Technical Authority
LMS-CP-7151
Obtaining Waivers for
LMS Requirements
Waivers
Notes: The following documents are also listed as applicable but are not referenced by the LPR text:
  LAPD 2810.1, Security of Information Technology.
  LPR 1620.1, Information Security Program Management Procedures and Guidelines.

## Slide 8: Document Structure (1/4)
LPR 7150.2B consists of a main body and a set of appendices
  Main body
    All text in black is normative (required)
    All text in grey is informative
    The Government is responsible for requirements not assigned to ‘the project’ or to ‘projects’
  Appendices are informative except
    The main body invokes Appendices D and F
    The Engineering Technical Authority can require adherence to Appendix E
LPR 7150.2B LaRC Software Engineering
Requirements
Preface
Chapter 1 Center Level Requirements
Chapter 2 Project Level Requirements
Chapter 3 Tailoring and Waivers
Main Body
Appendix A Supplemental Definitions
Appendix B Abbreviations
Appendix C References
Appendix D LaRC Guidance on Compliance Matrices
Appendix E Recommended Document Contents
Appendix F LaRC Software Metrics Repository Data
Appendix G Simplified NPR 7150.2B for Class D and Class E (Not Safety-Critical)
Appendices

## Slide 9: Document Structure (2/4)
LPR 7150.2B LaRC Software Engineering
Requirements
Preface
Chapter 1 Center Level Requirements
Chapter 2 Project Level Requirements
Chapter 3 Tailoring and Waivers
Main Body
Appendix A Supplemental Definitions
Appendix B Abbreviations
Appendix C References
Appendix D LaRC Guidance on Compliance Matrices
Appendix E Recommended Document Contents
Appendix F LaRC Software Metrics Repository Data
Appendix G Simplified NPR 7150.2B for Class D and Class E (Not Safety-Critical)
Appendices
Content: Purpose of document, scope of applicability,
sources of authority, applicable documents,
verification of requirements, LMS cancellations,
contacts for help with document
Audience: Everyone
Content: NPR 7150.2B requirements and other software-
related activities assigned to Center-level roles
Audience: Engineering Directors, Program and Project
Managers, Center Chief Engineer, Software
Engineering Process Group, LaRC Representative to the Software Working Group, Head of Mission Assurance Branch,
Collaboration & Talent Development Branch
Content: NPR 7150.2B requirements and other software-
related activities assigned to projects
Audience: NASA Software Leads, Center Software Assurance Manager, Project Software Managers, Technical Authorities
Notes: The roles of NASA Software Lead and Center Assurance Manager are defined within LPR 7150.2B and this course will define them later.

## Slide 10: Document Structure (3/4)
LPR 7150.2B LaRC Software Engineering
Requirements
Preface
Chapter 1 Center Level Requirements
Chapter 2 Project Level Requirements
Chapter 3 Tailoring and Waivers
Main Body
Appendix A Supplemental Definitions
Appendix B Abbreviations
Appendix C References
Appendix D LaRC Guidance on Compliance Matrices
Appendix E Recommended Document Contents
Appendix F LaRC Software Metrics Repository Data
Appendix G Simplified NPR 7150.2B for Class D and Class E (Not Safety-Critical)
Appendices
Content: Tailoring of NPR 7150.2B requirements; LMS waivers
Audience: Technical Authorities, NASA Software Leads
Content: Definition of terms in LPR 7150.2B that are not defined in NPR 7150.2B; abbreviations and references appearing in the LPR.
Audience: Everyone
Content: Content of compliance matrices; use of ‘not applicable’; LaRC guidance on applying NPR requirements to lower classes; matrix entries for requirements implemented in the LPR
Audience: NASA Software Leads, Technical Authorities, Project Software Managers, Center Software Assurance Manager, Supervisors

## Slide 11: Document Structure (4/4)
LPR 7150.2B LaRC Software Engineering
Requirements
Preface
Chapter 1 Center Level Requirements
Chapter 2 Project Level Requirements
Chapter 3 Tailoring and Waivers
Main Body
Appendix A Supplemental Definitions
Appendix B Abbreviations
Appendix C References
Appendix D LaRC Guidance on Compliance Matrices
Appendix E Recommended Document Contents
Appendix F LaRC Software Metrics Repository Data
Appendix G Simplified NPR 7150.2B for Class D and Class E (Not Safety-Critical)
Appendices
Content: LaRC recommendations for the type and content of technical documents and records for software projects by class and safety-criticality
Audience: Technical Authorities, NASA Software Leads, Project Software Managers
Content: For the Langley Software Metrics Repository, this appendix defines the submission milestones and the data submitted at each milestone
Audience: NASA Software Leads and Project Software Managers for projects developing Class A, Class B, Class C or safety-critical systems.
Content: Simplified, information-mapped presentation of NPR 7150.2B requirements mapped to Class D or Class E systems that are not safety-critical
Audience: NASA Software Leads and Project Software Managers for projects developing systems that are Class D or Class E and not safety-critical.

## Slide 12: LPR 7150.2B In-depth: Preface (1/3)
NPR 7150.2B Software Classifications
Class A: Human Rated Space Software Systems
Class B: Non-Human Space Rated Software Systems or Large Scale Aeronautics Vehicles
Class C: Mission Support Software or Aeronautic Vehicles, or Major Engineering/Research Facility Software
Class D: Basic Science/Engineering Design and Research and Technology Software
Class E: Design Concept and Research and Technology Software
Class F: General Purpose Computing, Business and IT Software (Multi-Center or Multi- Program and Project)
Class G: General Purpose Computing, Business and IT Software (Single Center or Project)
Class H: General Purpose Desktop Software
LPR 7150.2B covers Langley’s application of NPR 7150.2B requirements to the engineering classes (A through E)
The Office of the Chief Information Officer (OCIO) responsible for providing guidance on applying NPR 7150.2B to the information technology classes (F through H)
Theses classes are out of scope for LPR 7150.2B

## Slide 13: LPR 7150.2B In-depth: Preface (2/5)
What activities are in scope?
  All software engineering activities including development, maintenance, operations, retirement, management, acquisition, and assurance that are performed by or for LaRC
  Any program, project, task, contract, grant or partnership that performs software engineering
    Applicability for contracts, grants, or partnerships is as defined in the agreement with NASA
Who is in scope?
  Civil servants, interns, contractors, grantees, and partners participating in an in-scope activity
What products are in scope?
  Computer programs, procedures, scripts, rules, and associated documentation and data pertaining to the development and operation of a computer system. This definition applies to software developed by NASA, software developed for NASA, commercial-off-the-shelf (COTS) software, Government-off-the-shelf (GOTS) software, modified-off-the-shelf (MOTS) software, reused software, auto-generated code, embedded software, the software executed on processors embedded in Programmable Logic Devices (see NASA-HDBK-4008), and open-source software components. – NPR 7150.2B
Notes: The italic text is taken verbatim from LPR 7150.2B and is the definition of software in NPR 7150.2B

## Slide 14: LPR 7150.2B In-depth: Preface (3/5)
What products are in scope? (cont.)
  Decoder: if a product ultimately executes on a processor, it is software.
    This includes execution on central processing units (CPUs), graphical processing units (GPUs), many integrated core (MIC) chips, and programmable logic controllers (PLCs).
    Doesn’t matter how or where the software image is stored: hard disk, non-volatile memory (e.g. flash memory), or read-only memory (ROM); i.e., scope includes firmware and embedded software.
  Decoder: Documentation or data is also in scope if it is a software engineering work product or it is necessary to execute the software for its intended purpose. For example,
    Data used to assess the outcome of software tests is in scope
    Configuration files read by the software during execution are in scope
  LPR divides software into “developed software” and “non-developed software”
    Developed software is new software or software modifications
    Non-developed software is acquired (e.g., off-the-shelf) or reused software

## Slide 15: LPR 7150.2B In-depth: Preface (4/5)
Exceptions
  If a product is ultimately realized as a gate design on a chip, it is not software and not in scope. It is a complex electronics product.
  Classes F, G, and H. The OCIO provides guidance for these classes.
  A software activity started before May 14, 2013 (effectivity date of LPR 7150.2A)
  This LPR does not apply if solely acquiring non-developed software for unmodified use outside the context of a NASA system – LPR 7150.2B
    Decoder: LPR does not apply to embedded software in devices that are not integrated into a NASA system (e.g. a purchased oscilloscope may contain embedded software - not in scope).

## Slide 16: LPR 7150.2B In-depth: Preface (5/5)
Exceptions (cont.)
  This LPR does not apply to non-safety critical, standalone software that:
    Has no anticipated delivery, and;
    Is not the subject of a publication or delivered/published analyses, and
    Is not included in a system that is being delivered, and
    Will not be used to make decisions on Class A, B, C, or D systems. – LPR 7150.2B
  Decoder: If the software has value only to its author, it is not in scope
    The exemption is intended for software that an individual writes at their desk to perform “back of the envelope” calculations or improve personal productivity
    In the exemption, the term “software” does not include the software’s output in scope; therefore, the software can be exempt even its outputs are published
  The software has value to others and the exemption does not apply
    If the software is delivered, released, shared, or published
    If the software becomes a reportable item to a project or organization
    If the software executes in a NASA system (e.g., labs, facilities, aircraft, spacecraft)
    If the software output is used to make decisions on the specification, design, implementation, verification, validation, operation, or maintenance of a NASA system

## Slide 17: LPR 7150.2B In-depth: Chapter 1 (5/5)
Chapter 1 Center Level Requirements
  Defines the Langley implementation of NPR 7150.2B requirements that the NPR assigns to the Center or Center-level roles
  Identifies the Center-level roles and responsibilities for software engineering
Primary Audience
  Senior leadership
    Engineering Directors
    Center Chief Engineer
  Head of the Mission Assurance Branch
  LaRC Collaboration & Talent Development Branch
  Software Engineering Process Group (SEPG) Members
  Representatives to the Agency Software Working Group (SWG)
  Program and Project Managers

## Slide 18: LPR 7150.2B In-depth: Chapter 1 (2/5)
Appointments
Engineering
Director
Directorate
Representative
to the SEPG
Center
Chief
Engineer
LaRC
Representative
to Agency SWG
Head,
Mission Assurance
Branch
Center Software
Assurance
Manager
appoints
appoints
appoints
SEPG = Software Engineering Process Group
SWG = Software Working Group

## Slide 19: LPR 7150.2B In-depth: Chapter 1 (3/5)
Maintains LPR 7150.2B
Maintains, staffs, and implements the Center Plan for LaRC Software Process Improvement
  Advance and monitor software engineering capability
  Copy available at http://sw-eng.larc.nasa.gov/
Establish and maintain the LaRC Software Metrics Repository
  Collects measures from Class A, Class B, Class C, and safety-critical software projects
  List of measures in LPR 7150.2B Appendix F
  Forms at https://sw-eng.larc.nasa.gov/metrics-collection/
  Analyzes measures and reports results to Chief Engineer’s Board annually
Maintain and implement a software training plan
Solicits software assets from organizational units for Agency process asset library
See charter in LAPD 1150.2 Councils, Boards, Panels, Committees, Teams, and Groups
Software Engineering Process Group (SEPG)

## Slide 20: LPR 7150.2B In-depth: Chapter 1 (4/5)
Ensure that plans, resources, procurements, and agreements support compliance with NPR 7150.2 requirements
Ensure application of other laws and NASA policy requirements that pertain to software:
  Invention disclosure
  Intellectual property rights
  Software release
  Technology transfer
  Information security
  Accessibility for individuals with disabilities
  Independent Verification & Validation (IV&V)
  Human rating requirements
  Exchange of problem data between government and industry on NPR 7120.5 projects
Program and Project Managers

## Slide 21: LPR 7150.2B In-depth: Chapter 1 (5/5)
LaRC Representative to the Software Working Group
  Reports on the status of the Center’s software engineering discipline to the NASA Office of the Chief Engineer
  Maintains a reliable list of LaRC programs and projects containing Class A, B, C, or D software
LaRC Collaboration & Talent Development Branch
  Provide and fund training to advance software engineering practices and software acquisition
    Accomplished as part of the ‘training call’ process with input from SEPG

## Slide 22: LPR 7150.2B In-depth: Chapters 2 & 3 (1/2)
Chapter 2 Project Level Requirements
  Defines the Langley adaptation of select NPR 7150.2 requirements assigned to projects
    Primarily addresses requirements Langley has assigned to the Government
  Identifies the project-level roles and responsibilities for software engineering
  Introduces the concept of project portfolios
Chapter 3 Tailoring and Waivers
  Covers documentation and approval of tailoring or waiver requests
Coverage will also include Appendices D, E, and F
Primary Audience
  Center Software Assurance Manager*
  NASA Software Leads*
  Project Software Managers*
  Technical Authorities
* Role defined by LPR 7150.2B

## Slide 23: LPR 7150.2B In-depth: Chapters 2 & 3 (2/2)
Topics
  Project Level Roles
  Software Classification
  Compliance Matrix
    LaRC Guidance on Compliance Matrices (Appendix D)
  Tailoring Approvals
  Software Documents, Records, and Data
    LaRC Recommended Document Contents (Appendix E)
    LaRC Software Metrics Repository Data (Appendix F)
  Acquisition
  Project Portfolios

## Slide 24: Project Level Roles
Center Software Assurance Manager
  Responsible for independent classification and safety-critical determination of software
  Performs software assurance on NPR 7150.2 Compliance Matrices
  Leslie Johnson is the current Center Software Assurance Manager
NASA Software Leads
  Designated by the line manager of the LaRC organization responsible for the software task
  Responsible official for project-level requirements assigned to the Government
    Can rely on contract support to accomplish requirement
Project Software Managers
  Introduced in LPR 7150.2B Appendix G
  Responsible for other project-level requirements in NPR 7150.2 (which can be assigned to suppliers)
  Can be the same person as the NASA Software Lead
Technical Authority (TA)
  Designated per LPR 7120.4 LaRC Technical Authority Implementation Plan
  Engineering TA, which is held by Directorate Directors, can be delegated to Branch Heads
Notes: For most software tasks, the engineering technical authority flows from the Center Director to the Engineering Directors (i.e. the directors of the Center Operations Directorate, Research Services Directorate, Research Directorate, Science Directorate, Systems Analysis and Concepts Directorate, and Engineering Directorate). An Engineering Director can further designate an engineering technical authority for a program or project or for an engineering discipline (e.g. a discipline lead engineer). LPR 7120.4 designates Branch Heads as the lead discipline engineers for the branch and permits the Engineering Director to delegate the engineering technical authority to the Branch Head. [LPR 7120.4: 7.3 & 7.7]

## Slide 25: Software Classification
LPR 7150.2B assigns responsibility for software classification to the Government
  NPR 7150.2B requirements affect acquisition and other agreements
Both the Engineering TA and SMA TA participate in resolution of dissenting opinions on software classification
The NASA Software Lead monitors project for changes that elevate classification or safety-criticality
  Reapplies LPR 7150.2B and NPR 7150.2B based on new classification and safety-critical determination
Independently assess
software class
and
safety-criticality
Assess
software class
and
safety-criticality
NASA Software Lead
send
assessment
Center Software
Assurance Manager
Reach
agreement?
Yes, send
SACR
Apply NPR 7150.2
requirements per
software class and
safety-criticality
Resolve dissenting
opinions per
LPR 7120.4
No
SACR = Software Assurance Classification Report
SMA = Safety and Mission Assurance
TA = Technical Authority
Notes: Bring up NPR 7150.2B Appendix D to show classification definitions.

## Slide 26: Compliance Matrix (1/5)
The Compliance Matrix
  identifies who is responsible for each NPR/LPR 7150.2B requirement
  documents tailoring of requirements approved by the Technical Authority
  does not document how the requirement is implemented
The NASA Software Lead is the responsible official for the Compliance Matrix
  The Government decides what requirements it will flow to contractors, grantees, or partners before initiating agreements
  The Government assesses and approves any tailoring of requirements
The Center Software Assurance Manager
  Performs software assurance on all compliance matrices
  Audits conformance of the project to its compliance matrix (or matrices)
    No audits for Class E
    Random sampling of projects for Class D and not safety-critical
    All other projects audited per LMS-CP-4754

## Slide 27: Compliance Matrix: LPR Mods (2/5)
Software Class | Requirement | Old Mapping | New Mapping | Description and Rationale
Class A, Class B, Class C, or Safety-Critical | LSWE-031 | None | X | Submit data to the LaRC Software Metrics Repository per SWE-091 and SWE-142.
 | LSWE-030 | None | X | Submit software inventory data per SWE-006.
Class D | LSWE-030 | None | X | Submit software inventory data per SWE-006.
 | SWE-035 | X *(S/C only) | X | Supplier selection. Projects are required to follow Office of Procurement procedures regardless of class or safety-criticality.
Class E | SWE-033 | <blank> | X | Make vs. buy and supplier selection. Projects are required to follow Office of Procurement procedures regardless of class or safety-criticality.
 | SWE-035 | <blank> | X | 
 | SWE-066 | <blank> | X | Software testing. The Center requires all software, regardless of class or safety-criticality, to be tested. Class E testing can be ad-hoc and informal.
LPR 7150.2B Modifications to the NPR 7150.2B Requirements Mapping Matrix

## Slide 28: Compliance Matrix: Compliance Levels (3/5)
The LPR defines three levels of compliance for a requirement:
  FC → full compliance.
  T → tailored.
  NA → not applicable. Limited to requirements with a known applicability restriction.
T used to tailor down, tailor out, or replace a requirement
  Requires technical authority approval
NA is limited to requirements with a known applicability restriction
  Some requirements apply only for acquisitions, only for spaceflight projects, only when safety-critical (for Class C or Class D), or only for Independent Verification &Validation.
    These requirements are listed by category in Appendix D.2
  NA marking does not require TA approval
NA cannot be used against generally applicable requirements
  Use T (tailor) to remove a generally applicable requirement; this is a tailor-out action.

## Slide 29: Compliance Matrix: Content (4/5)
LPR 7150.2B Appendix D.1 defines content of Compliance Matrix
  For each requirement mapped to the software class and safety-criticality:
    Requirement identifier from NPR 7150.2 (SWE-nnn) or LPR 7150.2 (LSWE-nnn)
    Responsible party for the requirement
    Level of compliance with the requirement
    Description explaining T or NA compliance marking
    Justification for T compliance marking
  Signatories
    NASA Software Lead (approver)
    NASA Software Lead's Supervisor (approver)
    Center Software Assurance Manager (concurrence)
    Engineering Technical Authority (approver if compliance matrix includes tailoring)
    SMA Technical Authority (approver per section 3.2 if compliance matrix includes tailoring)
The project or organization is free to decide format
  SEPG provides templates at https://sw-eng.larc.nasa.gov/supporting-products/
Notes: Center Software Assurance Manager performs software assurance on the matrix and concurs that it conforms to LPR and NPR requirements.
Open the web-site and show the templates. The templates do not use Microsoft Digital Signatures because a) these signatures take a lot of space and b) the signatures remain valid as long as the document is not modified. This means all of the signatories must otherwise communicate agreement with the content before any signatory signs the matrix.

## Slide 30: Compliance Matrix: Other Topics (5/5)
Appendix D.3 Intent Clarifications for Select NPR 7150.2 Requirements
  NPR 7150.2B requirements are written for Class A
  Therefore, some requirements do not translate well to lower classes
  Appendix D.3 provides modified requirements text that expresses LaRC’s recommended intent of select requirements to a given software class
    Rationale for the modified text is also provided
Appendix D.4 Project Requirements Implemented in LPR 7150.2B
  LPR 7150.2B implements 10 requirements assigned to projects
    Includes requirements covering software classification, the compliance matrix, and tailoring of NPR 7150.2B requirements plus three acquisition requirements
  Appendix D.4 lists these requirements in a table with responsible party, compliance level (all FC), and the LPR paragraph containing the implementation
Notes: Show Appendix D.3 and D.4 for examples

## Slide 31: Tailoring Approvals (1/2)
Section 3 defines approval for tailoring of NPR/LPR 7150.2 requirements
An LMS Waiver per LMS-CP-7151 is required to tailor:
  Requirements that are not the responsibility of the project (e.g. Center-level requirements)
  Requirements that NPR 7150.2 does not delegate to the Center Director
    SWE-032 CMMI and SWE-141 IV&V
  Requirements that LPR 7150.2 does not delegate to the Directorate Directors
    SWE-020, SWE-021, SWE-132, SWE-133, SWE-125, SWE-139, and SWE-145
    These cover software classification and the compliance matrix
The designated Engineering TA can approve tailoring of all other requirements
Approval by the designated SMA Technical TA is also required
  For any tailoring when the software is safety-critical
  When tailoring SWE-022, SWE-023, SWE-032, SWE-131, SWE-134, SWE-141 or SWE-160
    These requirements cover software assurance, software safety, CMMI and IV&V

## Slide 32: Tailoring Approvals (2/3)
The TA assesses the compliance matrix and tailoring per SWE-126
  Checks the accuracy of the project’s classification of software components
  Evaluates the compliance matrix for commitment to meet requirements mapped to the software class(es)
  Confirming that requirements marked “Not-Applicable” in the project’s compliance matrix are not relevant or not capable of being applied
    This applies to both the NA compliance level and ‘tailor out’ under T compliance level
  Determining whether the project’s risks, mitigations, and related requests for relief from requirements are reasonable and acceptable.
  Coordinate with the Center SMA organization that the compliance matrix and tailoring does not impact safety and mission assurance on the project
  Approving/disapproving requests for relief from requirements as delegated
  Facilitating the processing of projects’ tailoring or waivers from requirements which falls under the responsibilities of a different Technical Authority
  Ensuring that approved compliance matrices, including any tailoring, are archived

## Slide 33: Tailoring Approval (3/3)
When tailoring requires an LMS waiver per LMS-CP-7151
  The NASA Software Lead submits the request
  The Engineering and SMA Technical Authority chains are the Recommending Authorities
    Starting with the designated Engineering and SMA Technical Authorities for the software task
  For requirements not delegated to the Engineering Directors, the Approvers are the Center Chief Engineer and the Director of the Safety and Mission Assurance Office
  For requirements not delegated to the Center Director, the Approver is the Center Director
    In other words, the Center Director first approves any waivers to be submitted to Headquarters
    The Center Director then forwards the request, for final approval, to the Headquarters Chief Engineer and the Headquarters Chief for Safety and Mission Assurance
The designated Engineering TA retains a copy of the approved compliance matrix with tailoring as a retrievable, archived record

## Slide 34: Software Docs, Records, and Data (1/3)
The Engineering TA defines the content requirements for software engineering documents and records of the project
  For safety-critical software, the Engineering TA coordinates content with the SMA TA
The SMA TA defines the content requirements for software assurance documents and records of the project
Appendix E assists the Engineering TAs by providing recommended content by software class
  The Engineering TA can simply apply Appendix E to a project
  The Engineering TA can also augment Appendix E or create an alternative set of content requirements (e.g. using IEEE or ISO standards)
Notes: Show Appendix E.

## Slide 35: Software Docs, Records, and Data (2/3)
Except for Class E, the NASA Software Lead provides the following data to the LaRC SWG Representative for the software inventory at project start:
  Name of project
  Work breakdown structure (WBS) number (in the NASA financial system)
  Name and contact information for the NASA Software Lead
  Name of the development organization(s)
  Name of the software assurance organization(s), if applicable
  Primary lifecycle methodology
  Current lifecycle phase
  For each software item, provide the following information:
    Name of item
    Estimate of software size as KSLOC (thousand source lines of code)
    Software class and safety-critical determination
    The primary programming language
Notes: The intent is not to identify and track each piece of software but to track and characterize funded software efforts. Therefore, the Center encourages rolling together software tasks with shared funding or to report project portfolios rather than individual software tasks. Note: The NASA Software Working Group Representative may ask the NASA Software Lead for updated data in response to data calls from Center management or from Headquarters.

## Slide 36: Software Docs, Records, and Data (3/3)
Except for Class E, the NASA Software Lead defines the acceptance criteria and conditions for the software
  Defines the criteria by which the Government will accept the software for its intended use
  Criteria may be evaluated under conditions such maximum resource load, an operational mode, a user access control level, in the presence of intrusion attempts, etc.
Except for Class E, the NASA Software Lead evaluates software for contribution to the Agency Software Catalog as reusable software
  During formulation, the NASA Software Lead should consider the necessary intellectual property rights to permit sharing of the software
  Currently requires submitting software through the software release process, LMS-CP-1724
The project submits a New Technology Report (NTR) for developed software
  NTRs are submitted online via http://invention.nasa.gov
  Should start the NTR when the software need is first identified
  A new NTR is expected for future revisions of the software that add new features

## Slide 37: LaRC Software Metrics Repository (1/3)
Data submission required for Class A, Class B, Class C, or safety-critical
The NASA Software Lead is responsible for this requirement
Data requirements are defined in Appendix F
Data submission is multi-phase as shown on left
  Create Project → Start of project formulation.
  Start Development → The Software Management Plan is approved.
  End Development → The software is completed and transitioned to operations and maintenance.
  Start Maintenance → The software is placed under maintenance.
  Annual Maintenance → The start of each fiscal year between Start Maintenance and End Maintenance.
  End Maintenance → The project is closed and the software (or this major revision) is removed from service
Measurement Milestones
Create Project
Start Development
End Development
Start Maintenance
Annual Maintenance
End Maintenance

## Slide 38: LaRC Software Metrics Repository (2/3)
LaRC Software Metrics divides projects into two types
  Development Projects → develop or upgrade a software item to a defined set of requirements under a budget and schedule
  Maintenance Projects → make bug-fixes or enhancements in response to user requests
    Typically budgeted at a level of effort
  A Development Project transitions to a Maintenance Project after the software item is accepted for use
  A project that only maintains off-the-shelf software can begin as a Maintenance Project
Measurement milestones that apply to each project type shown on left
Measurement Milestones
Create Project
Start Development
End Development
Start Maintenance
Annual Maintenance
End Maintenance
Development
Project
Maintenance
Project
All
Projects

## Slide 39: LaRC Software Metrics Repository (3/3)
Projects submit data using Excel workbooks located at: https://sw-eng.larc.nasa.gov/metrics-collection/
  The is one workbook for Development Projects and a second for Maintenance Projects
  A Development Project will eventually fill out both workbooks, switching to the workbook for Maintenance Projects after the software is accepted for use
  Each Excel workbook has an instruction sheet and a sheet for each measurement milestone
    In the workbook for maintenance projects, there are multiple sheets for the annual maintenance milestone, each named by fiscal year
  Name the workbook <Development | Maintenance>_Project_Metrics_<project name>.xlsx
At each measurement milestone, the NASA Software Lead
  updates the workbook by filling in the sheet associated with that milestone
  E-mails the updated workbook to larc-dl-sepg@mail.nasa.gov
Appendix F has a table listing each measure to be submitted and the measurement milestone(s) when the submission is made
Notes: Go to the web-site and pull up the measurement spreadsheets. Show the instruction page for each. Briefly show some of the data submission worksheets. Be sure to show the annual maintenance worksheets listed by fiscal year.
Open LPR 7150.2B Appendix F and show the table. Use a couple of measures to explain the table.

## Slide 40: Acquisition (1/2)
The NASA Software Lead is responsible for
  The make vs. buy decision (SWE-033)
  Contacting the LaRC Office of Procurement to acquire software items or services (SWE-035)
  When acquiring non-developed software, consulting with the Office of the Chief Counsel to assess whether intellectual property rights and licenses are agreeable to LaRC and meet the needs of the project
    Since LPR was written, the Agency has issued new software license management requirements and the process now begins with an ITAM (IT Asset Management) request
    Also required for open source software
  When planning to release software developed or acquired via procurement, consulting with the Office of the Chief Counsel and the Office of Procurement to assure that LaRC receives the necessary intellectual property rights and licenses to the acquired software item
  Identifying the NPR/LPR 7150.2B requirements to flow down to the supplier and assuring they are documented in the compliance matrix, solicitation, and final agreement
Notes: TODO: Verify statement about ITAM

## Slide 41: Acquisition (2/2)
The NASA Software Lead is responsible for (cont.)
  Defining the technical work (e.g. statement of work) for the software activity
  Except for Class E, define the acceptance criteria and conditions for deliverables
  Assures that the solicitation and final agreement address NPR 7150.2 requirements for acquisition and supplier management, as applicable by software classification
  Assures, as appropriate, that the solicitation and final agreement include delivery of data for the software inventory and LaRC Software Metrics Repository
When the software is Class A, Class B, Class C, or safety-critical, the NASA Software Lead and the Center Software Assurance Manager identify the NASA-STD-8739.8 software assurance requirements to flow down to the supplier
When the software is safety-critical, the NASA Software Lead and the SMA TA identify the NASA-STD-8710.13 software safety requirements to flow down to the supplier
The NASA Software Lead and Engineering TA identify and define the deliverable software plans and work products

## Slide 42: Project Portfolios
When a organization manages multiple software tasks within the same domain, the organization can combine those tasks into a project portfolio.
Two options to manage the portfolio
  Manage all tasks under one umbrella software management plan (SMP)
  Establish a software policy and common software engineering processes
The umbrella SMP or the software policy defines the domain of the portfolio
Tasks in a project portfolio can share a Compliance Matrix
Tasks must still be classified individually
The term “project portfolio” can substitute for “project” in LPR text
Umbrella
Software
Management
Plan
Software
Tasks
Software
Policy
Common
Software
Processes
Project
Plan
Software
Task
Project
Plan
Software
Task
Project
Plan
Software
Task
Notes: If an organization sees a lot of overhead in the requirements flowed down from NPR 7150.2B and applied by LPR 7150.2B, then the project portfolio is an option for distributing that overhead over multiple software activities. Not only can one compliance matrix be used for the portfolio, but a) the portfolio can be reported to the software inventory instead of each individual task, b) acquisition can be performed on a portfolio (as is often the case with task-based contracts), c) the portfolio can have a single Engineering TA, etc. Activities that do not map well to a portfolio are LaRC Software Metrics Repository submissions (which are lifecycle based and tasks in a portfolio do not have to be in the same lifecycle phase), new technology reporting, and software release.

## Slide 43: LPR 7120.2B In-Depth: Appendix G
Provides a “Reader’s Digest” representation of NPR 7150.2B for projects that are Class E or Class D and not safety-critical
  Class E is two pages
  Class D (and not safety-critical) is five pages
  Projects can use Appendix G as a substitute for NPR 7150.2B
NPR 7150.2B requirements provided in an information-mapped format like prior LMS-CP-7150.x series
  A graphical flow of “steps”
  A step-action table to detail each step
Covers project requirements assignable to either civil service or suppliers
  The first step covers the Government activity detailed in Chapters 2 & 3
  Therefore this appendix can be used as a reference in acquisitions
Notes: Open LPR 7150.2B to Appendix G and perform a quick walk-through.

## Slide 44: How to Get Help on LPR 7150.2B?
Contact your Directorate SEPG Representative
  The list of Directorate SEPG Representatives is found on the home page of the LaRC Software Engineering web-site http://sw-eng.larc.nasa.gov
Send an e-mail to larc-dl-support-sepg-help@mail.nasa.gov
The SEPG help line
  Also listed on the home page of the LaRC Software Engineering web-site
Notes: Goto http://sw-eng.larc.nasa.gov and show the SEPG representative list and help-line number.
The last two bullets currently reach Michael Madden’s e-mail and phone but this may change in the near future.

## Slide 45: Questions?
Notes: software.nasa.gov is the Agency Software Catalog.